# Columbia River System (CRS) Fish Facility Design Review Work Group (FFDRWG)

# USACE, Portland District (NWP) and Walla Walla District (NWW)

August 2023 Meeting Agenda

Meeting Date: August 8, 2023, 09:00-12:00

In-person: Bonneville Dam Auditorium classroom (Oregon Shore)

Webex: https://usace1.webex.com/join/jacob.macdonald

Join by phone (audio only, no Webex): (844) 800-2712 | Access Code: 1995 00 9820

## FFDRWG Meeting Files:

https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

## Introductions

NWP FFDRWG members:

BPA

Scott Bettin

Kim Johnson

Christine Petersen

Greg Smith

Leah Sullivan

Ben Hausmann

NOAA

Blane Bellerud

Gabriel Brooks

Trevor Conder

*Claire McGrath

*Kelsey Swieca

*Chris Magel

Kinsey Frick

USFWS

Dave Swank

*Shelby Fowler

States

Erick Van Dyke (ODFW)

*Ben Clemens (ODFW) *NEW

Charles Morrill (WDFW)

Jonathan Ebel (IDFG)

CRITFC/Tribes

Tom Lorz (CRITFC)

Laurie Porter (CRITFC)

Greg Silver (CRITFC)

Casey Baldwin (CTCR)

*Michael Karnosh (CTGR)

Lawrence Schwabe (CTGR)

Torey Wakeland (CTGR)

Aaron Jackson (CTUIR)

Ralph Lampman (YN)

Tod Sween (NPT)

NPCC

Leslie Bach

Kris Homel

FPC

Erin Cooper

PSMFC

Alan Brower

Darren Chase

Roger Clark

Mark Leonard

Scott Livingston

Nicole Tancreto

Don Warf

CENWD

*Doug Baus

Tim Dykstra

*Dan Feil

Cindy Studebaker

*Lisa Wright

Sean Tackley

*Ian Chane

CENWW

Chris Peery

Steve Juhnke

Steve Sipe

CENWP-OD

Andrew Derugin

Jeanette Wendler

Tucker Gossett

Bob Cordie

Jeffrey Randall

Eric Grosvenor

Michael Lotspeich

Laura Rickets

Tammy Mackey

Robert Wertheimer

Patricia Madson

Darren Gallion

Kyle Tidwell

CENWP-PM

Ida Royer

Jim Adams

Jeff Hicks

Erin Kovalchuk

Brad Eppard

Nathan McClain

Jake Macdonald

Jon Rerecich

David Trachtenbarg

Scott Fielding

Rebecca Cates

Tessa Rough

CENWP-ENC

Adam Jones

Adam White

Brandt Bannister

Shari Dunlop

Chris Motti

Steve Schlenker

Max Wilson-Fey

Collin Porter

Dan Penn

Aaron Litzenberg

Mehdi Roshani

NWW FFDRWG members:

BPA

Scott Bettin

Kim Johnson

Christine Petersen

Greg Smith

Leah Sullivan

Ben Hausmann

NOAA

Blane Bellerud

Gabriel Brooks

Trevor Conder

Kinsey Frick

USFWS

Dave Swank

States

Erick Van Dyke (ODFW)

*James Lawonn (ODFW)

*Jason Brandt (ODFW)

*Adam Storch (ODFW)

*Tim Dalton (ODFW)

Charles Morrill (WDFW)

Jonathan Ebel (IDFG)

CRITFC/Tribes

Tom Lorz (CRITFC)

Laurie Porter (CRITFC)

Casey Baldwin (CTCR)

Lawrence Schwabe (CTGR)

Torey Wakeland (CTGR)

Aaron Jackson (CTUIR)

Ralph Lampman (YN)

*Tom Iverson (YN)

Tod Sween (NPT)

*Ray Ellenwood (NPT)

*Jay Hesse (NPT)

NPCC

Leslie Bach

Kris Homel

FPC

Erin Cooper

PSMFC

Alan Brower

Darren Chase

Roger Clark

Mark Leonard

Scott Livingston

Nicole Tancreto

Don Warf

CENWD

Tim Dykstra

Cindy Studebaker

Sean Tackley

CENWP

Ida Royer

CENWW-PM

Steve Juhnke

Steve Sipe

Ricardo Walker

Brad Trumbo

Mike Erickson

Liana Aker

CENWW-OD

Chris Peery

Denise Griffith

Scott St. John

Elizabeth Holdren

Ken Fone

Bobby Johnson

Deb Snyder

Denise Griffith

CENWW-ENC

Jon Renholds

Sean Milligan

Ryan Pestes

Travis Foster

John Lomeland

Ryan Laughery

## Action items from previous meetings

Review notes from June 1st NWP field trip to Bonneville Dam

Review notes from January 26th NWW FFDRWG meeting

## NWP Topics for FFDRWG Discussion/Review/Coordination

- NWP TDA Backup AWS debris management – Erin Kovalchuk (PM), Mehdi Roshani (TL), Jon Rerecich (FC)

90% EDR comment period open 7/12/23 through 8/11/23 (per 7/12 email from Jon Rerecich)

90% EDR available for FFDRWG review at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

- NWP BON2 control section redesign – Erin Kovalchuk (PM), Shari Dunlop (TL), Andrew Derugin (FC)

Final EDR comment period open 6/29/23 through 7/31/23 (per 6/29 email from Jake Macdonald)

Draft final EDR available for FFDRWG review at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

60% Plans & Specifications (P&S) is underway (White)

- NWP BON1 adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Andrew Derugin (FC)

90% DDR available for FFDRWG review at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

Construction contract status (White)

- NWP TDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FC)

90% DDR available for FFDRWG review at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

Construction contract status (White)

- NWP JDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Eric Grosvenor (FC)

100% DDR available for FFDRWG review at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

2023 operation update (Grosvenor)

- NWP BON2 FGE – Oseji Azuka (PM), Max Wilson-Fey (TL), Jon Rerecich (FC)

Construction schedule update (Rerecich)

NWW Topics for FFDRWG Discussion/Review/Coordination

- NWW MNA Turbine Replacement Design – Jean Desjarlais (PM), Jon Renholds (TL)

- Fixed blade testing ongoing  at ERDC

- Progress update - Renholds

- NWW MNA Draft Tube Slot Filler – Jean Desjarlais (PM), Jon Renholds (TL), Chuck Barnes (Bio)

- 60% Review completed 24 April

- Change to design due to new uplift concerns - Renholds

- NWW IHR Turbine Unit Cooling Water Exclusion Structure- Steve Juhnke (PM), Liana Aker (Bio)

- 60% Design Review completed 20 March

- Timeline for fabrication/installation - Juhnke

- NWW LGA Adult Ladder Cooling Chimney Flap Gate- Steve Juhnke (PM), Chuck Barnes (Bio)

- 60% Design Review completed 12 June

- 90% Design Review scheduled for 16 August

- Converted back to solid gate based on feedback at last FFDRWG

- Timeline for fabrication/installation- Juhnke

- NWW LLA Adult Ladder Turn Pool Gate- Greg Linklater (PM), Chuck Barnes (Bio)

- 30% Design completed 27 June

- 60% Design Review is being bypassed due to project simplicity

- Removable panel being added to address NOAA downstream concerns - Barnes

## Parking lot for future meetings

- NWP BON Spillway rock mitigation – Erin Kovalchuk (PM), Adam Jones (TL), Rebecca Cates (FC)

  - 2022 Phase 1a final report available for FFDRWG reference at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

  - Solicit FFDRWG input on barrier corners/concrete finish at next (9/7) FFDRWG (Cates)

- NWP BON PIT Detection – Erin Kovalchuk (PM), Rebecca Cates (FC)

  - 2019 PIT detection feasibility EDR available for FFDRWG reference at: BON PIT Feasibility (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/BON%20PIT%20Feasibility/)

- NWW MNA PIT Detection – TBD (PM)

  - PIT detection EDR (alternatives analysis) kicking off October 2023

- NWW John Day Dam and Snake River Ladder Cooling – Steve Juhnke (PM)

  - Ladder Cooling EDR (alternatives analysis) kicking off October 2023

  - October 2022 John Day South Fish Ladder Temperatures MFR available at: NWP FFDRWG and SRWG documents (https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html)

## Upcoming meetings and field trips

- Next regularly scheduled FFDRWG meeting – Thursday, September 7th @ 09:00

  - Combined with NWW FFDRWG again?

  - Send suggestions for agenda items to Jake Macdonald and Chuck Barnes

- Field trip for FFDRWG and Corps-Tribal Lamprey Work Group to see JDA adult lamprey passage improvements in operation

  - Partial day, In-person site visit in 2024 (trap is shut down for 2023 per request)

  - Jake will schedule