# Columbia River System (CRS) Fish Facility Design Review Work Group (FFDRWG)

# USACE, Portland District (NWP) and Walla Walla District (NWW)

February 2024 Written Updates

Meeting Date: February 1, 2024, 09:00-12:00

Webex: https://usace1.webex.com/join/jacob.macdonald

Join by phone (audio only, no Webex): (844) 800-2712 | Access Code: 1995 00 9820

FFDRWG Meeting Files:

https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

# FFDRWG contact list

BPA

Scott Bettin

Christine Petersen

Leah Sullivan

Ben Hausmann

Carolina Andes

Josh Ashline

Tammy Mackey

NOAA

Blane Bellerud

Gabriel Brooks

Trevor Conder

Claire McGrath

Kelsey Swieca

Chris Magel

Kinsey Frick

Dana Bethea

USFWS

Dave Swank

Shelby Fowler

Joe Skalicky

States

Erick Van Dyke (ODFW)

Ben Clemens (ODFW)

Charles Morrill (WDFW)

Jonathan Ebel (IDFG)

CRITFC/Tribes

Tom Lorz (CRITFC)

Laurie Porter (CRITFC)

Greg Silver (CRITFC)

Casey Baldwin (CTCR)

Michael Karnosh (CTGR)

Lawrence Schwabe (CTGR)

Torey Wakeland (CTGR)

Aaron Jackson (CTUIR)

Ralph Lampman (YN)

Tod Sween (NPT)

Lyman Jim (CTWS)

NPCC

Kris Homel

FPC

Erin Cooper

Noah Campbell

PSMFC

Alan Brower

Darren Chase

Roger Clark

Mark Leonard

Scott Livingston

Nicole Tancreto

Don Warf

CENWD

Doug Baus

Tim Dykstra

Dan Feil

Cindy Studebaker

Lisa Wright

Sean Tackley

Ian Chane

CENWP-PM

Ida Royer

Erin Kovalchuk

Mark Bierman

Brad Eppard

Nathan McClain

Jake Macdonald

Jon Rerecich

David Trachtenbarg

Scott Fielding

Rebecca Cates

CENWP-OD

Andrew Derugin

Jeanette Flemmer

Tucker Gossett

Jaselyn Owens

Bob Cordie

Jeffrey Randall

Aaron Young

Eric Grosvenor

Michael Lotspeich

Laura Rickets

Noah Campbell

Robert Wertheimer

Patricia Madson

Darren Gallion

Kyle Tidwell

CENWP-ENC

Adam Jones

Adam White

Brandt Bannister

Shari Dunlop

Chris Motti

Steve Schlenker

Max Wilson-Fey

Collin Porter

Dan Penn

Aaron Litzenberg

Mehdi Roshani

Cole Marfise

CENWW-PM

Chuck Barnes

Steve Juhnke

Steve Sipe

Ricardo Walker

Brad Trumbo

Liana Aker

Michael Erickson

CENWW-OD

Chris Peery

Denise Griffith

Elizabeth Holdren

Ken Fone

Bobby Johnson

Deb Snyder

CENWW-ENC

Jon Renholds

Sean Milligan

Ryan Pestes

Travis Foster

John Lomeland

Ryan Laughery

# Action items from previous meetings

- Macdonald:  NWP BON2 FGE will be removed from future FFDRWG agendas.

  - Completed.

- Macdonald:  Jake will schedule a tour of The Dalles LPS in conjunction with the AFEP annual review on the morning of January 23rd.

  - Not completed. Will attempt to reschedule in February-March, after water-up.

- Macdonald: Jake will schedule a Webex call for interested FFDRWG and FPOM participants with relevant experience to help CRITFC/Tribes develop a video monitoring plan for when the floating lamprey collector prototype is being tested at The Dalles Dam.

  - Not completed yet

# NWP Topics for FFDRWG Update/Review/Coordination

## NWP BON Spillway rock mitigation – Captain Adams (PM), Adam Jones (TL), Rebecca Cates (FFDRWG)

- CFD modeling is completed for the barriers and their deadweight anchor requirements, design will remain the same.  Working toward 60% DQC and FFDRWG review.

## NWP BON1 PIT Detection – Mark Bierman (PM), Jeanette Flemmer (FFDRWG)

- Design work is underway.  Final, approved design expected in September of 2024.

- FY24 design work is funded.  FY25 budget for installation support and EDC phase is being developed.

## NWP TDA Backup AWS debris management – Erin Kovalchuk (PM), Mehdi Roshani (TL), Jon Rerecich (FFDRWG)

Waiting for funding and a new PM assignment to start DDR phase.

## NWP BON1 adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

Construction progressing on schedule.  No issues to report.

## NWP BON2 control section redesign – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

- 90% Plans and DDR are available on FFDRWG website.

- Working toward construction contract award summer 2024 for winter 2024-2025 construction.

## NWP TDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

Construction progressing on schedule.  No issues to report.

## NWP JDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

South entrance weir cap fabrication is complete.

Waiting on new bushings to arrive (~2 weeks out) before we can reweld the guide wheels and install the weir for fish passage season.

## NWP BON2 floating adult lamprey trap for tribal translocation (*partner project; not a USACE design) – Ralph Lampman (TL), Jake Macdonald (FFDRWG)

CRITFC/Tribes are designing an anchoring system for The Dalles East Fish Ladder entrance area that doesn’t have any lines in the water.

Conceptualized anchoring system for a floating adult lamprey collector prototype that will be evaluated at The Dalles Dam in 2024.  Presented by Ralph Lampman at the AFEP annual review.  Full slide decks for this and other AFEP presentations are available here:  https://pweb.crohms.org/tmt/documents/FPOM/2010/SRWG/AFEP%20Presentations/.

Jake will schedule a Webex call for interested FFDRWG and FPOM participants with relevant experience to help CRITFC/Tribes develop a video monitoring plan for when the floating lamprey collector prototype is being tested at The Dalles Dam.

# NWW Topics for FFDRWG Update/Review/Coordination

## NWW IHR Turbine Unit Cooling Water Exclusion Structure- Steve Juhnke (PM), Liana Aker (Bio)

Next available unit for installation is unit 6 in October 2024.  Unit 1 was originally targeted but the turbine is being replaced and won’t be online until 2026.

Survey crew did a laser scan of scroll case walls in November.

Final review set (DDR & Plans) was emailed to FFDRWG by Steve Juhnke on 29-Jan. The drawing set is only 8 pages so it should be a quick review.

We are on a short timeline, so please provide comments back to Steve by COB 8-Feb.

## NWW MNA Turbine Replacement Design – Jean Desjarlais (PM), Jon Renholds (TL)

No update currently.

## NWW LGA Adult Ladder Cooling Chimney Flap Gate- Steve Juhnke (PM), Chuck Barnes (Bio)

Being fabricated in-house, will be done by the end of Feb.

## NWW LLA Adult Ladder Turn Pool Gate- Greg Linklater (PM), Chuck Barnes (Bio)

Design has been finalized.  Installation to occur in 2025.

## NWW Lower Granite cooling pumps – (PM yet to be determined)

No update currently.

## NWW MCN Avian deterrence – Steve Juhnke (PM)

A/E contractor to perform an alternatives analysis in 2024.  Earliest possible construction of a chosen alternative would be 2025.

## NWW MNA PIT Detection – Steve Juhnke (PM)

NWW staff to perform an alternatives evaluation in 2024.

PDT will include staff from NOAA Science Center and evaluate alternatives presented by Gabriel Brooks (NOAA) at the AFEP annual review.  Gabriel’s presentation is available here:  https://pweb.crohms.org/tmt/documents/FPOM/2010/SRWG/AFEP%20Presentations/

PDT will review and consider the language in the new Stay Agreement specific to the MNA spillway early in the process, per recommendation from Trevor Conder at the January FFDRWG.

## NWW John Day Dam and Snake River Ladder Cooling – Steve Juhnke (PM)

McNary, Lower Monumental, Ice Harbor, and John Day

A/E contractor to perform an alternatives analysis in 2024.  Earliest possible construction of a chosen alternative would be 2025.

## NWW MNA Draft Tube Slot Filler – Jean Desjarlais (PM), Jon Renholds (TL), Chuck Barnes (Bio)

Had to add a cross-member, will redistribute 60% design package for review.

# Upcoming meetings and field trips

## FFDRWG and FPOM will not be combined again in the future.

## Next regularly scheduled NWW/NWP FFDRWG meeting – Thursday, March 7th @ 09:00

  - Considering an in-person FFDRWG at The Dalles Dam so we can tour the East Fish Ladder while we’re there.  Send Jake your thoughts if you have them.

  - Send suggestions for agenda items to Jake Macdonald and Chuck Barnes

## Field trips to inspect dewatered fishways during in-water work window (December-January)

  - Bonneville Bradford Island Ladder – Did it. 12/20/2023.

  - The Dalles East Fish Ladder – Jake tried to schedule in conjunction with AFEP annual review on 1/23 but cancelled due to weather.  Will attempt to reschedule in February-March, after water-up.

  - Lower Granite Dam and fish ladder – Liana Aker tried for January 16th but cancelled due to weather.  Will attempt to reschedule.  Contact Liana if you would like to attend.

  - Ice Harbor South ladder (morning) and McNary South ladder (afternoon) - Liana Aker tried for January 17th but cancelled due to weather.  Will attempt to reschedule.  Contact Liana if you would like to attend.

  - Send suggestions for additional field trips to Jake Macdonald, Chuck Barnes, and Liana Aker

## Field trip for FFDRWG and Corps-Tribal Lamprey Work Group to see floating lamprey collector in operation.

  - Partial day, In-person site visit to Tanner Creek hatchery – CRITFC/Tribes will schedule when they’re ready (April-May)

  - Partial day, In-person site visit to The Dalles Dam – Jake/CRITFC/Tribes will schedule when ready, later in the 2024 fish passage season.

## Field trip for FFDRWG and Corps-Tribal Lamprey Work Group to see JDA adult lamprey passage improvements in operation.

  - Partial day, In-person site visit to John Day Dam – Jake will schedule during the peak of the 2024 fish passage season.