# Columbia River System (CRS) Fish Facility Design Review Work Group (FFDRWG)

# USACE, Portland District (NWP) and Walla Walla District (NWW)

March 2024 Meeting Agenda

Meeting Date: May 2, 2024, 12:30-15:00

Webex: https://usace1.webex.com/join/jacob.macdonald

FFDRWG Meeting Files:

https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

# FFDRWG contact list

BPA

Scott Bettin

Christine Petersen

Leah Sullivan

Ben Hausmann

Carolina Andes

Josh Ashline

Tammy Mackey

NOAA

Blane Bellerud

Gabriel Brooks

Trevor Conder

Claire McGrath

Kelsey Swieca

Chris Magel

Kinsey Frick

Dana Bethea

USFWS

Dave Swank

Shelby Fowler

Joe Skalicky

States

Erick Van Dyke (ODFW)

Ben Clemens (ODFW)

Charles Morrill (WDFW)

Jonathan Ebel (IDFG)

CRITFC/Tribes

Tom Lorz (CRITFC)

Laurie Porter (CRITFC)

Greg Silver (CRITFC)

Casey Baldwin (CTCR)

Michael Karnosh (CTGR)

Lawrence Schwabe (CTGR)

Torey Wakeland (CTGR)

Aaron Jackson (CTUIR)

Ralph Lampman (YN)

Tod Sween (NPT)

Lyman Jim (CTWS)

NPCC

Kris Homel

FPC

Erin Cooper

Noah Campbell

PSMFC

Alan Brower

Darren Chase

Roger Clark

Mark Leonard

Scott Livingston

Nicole Tancreto

Don Warf

CENWD

Doug Baus

Tim Dykstra

Dan Feil

Cindy Studebaker

Lisa Wright

Sean Tackley

Ian Chane

CENWP-PM

Ida Royer

Erin Kovalchuk

Mark Bierman

Brad Eppard

Nathan McClain

Jake Macdonald

Jon Rerecich

David Trachtenbarg

Scott Fielding

Rebecca Cates

CENWP-OD

Andrew Derugin

Jeanette Flemmer

Tucker Gossett

Jaselyn Owens

Bob Cordie

Eric Grosvenor

Jeffrey Randall

Aaron Young

David Miller

Michael Lotspeich

Laura Rickets

Robert Wertheimer

Patricia Madson

Darren Gallion

Kyle Tidwell

CENWP-ENC

Adam Jones

Adam White

Brandt Bannister

Shari Dunlop

Chris Motti

Steve Schlenker

Max Wilson-Fey

Collin Porter

Dan Penn

Aaron Litzenberg

Mehdi Roshani

Cole Marfise

CENWW-PM

Chuck Barnes

Steve Juhnke

Steve Sipe

Ricardo Walker

Brad Trumbo

Liana Aker

Michael Erickson

Karen Zelch

CENWW-OD

Chris Peery

Tiffany Stoeckig-DixoN

Denise Griffith

Elizabeth Holdren

Ken Fone

Bobby Johnson

Deb Snyder

CENWW-ENC

Jon Renholds

Sean Milligan

Ryan Pestes

Travis Foster

John Lomeland

Ryan Laughery

# Action items from previous meetings

## Macdonald:  Jake will schedule a tour of The Dalles East Fish Ladder LPS

### Not complete yet. Will attempt to reschedule in Spring, after water-up, when there are fish.

## Macdonald: Jake will schedule a Webex call for interested FFDRWG and FPOM participants with relevant experience to help CRITFC/Tribes develop a video monitoring plan for when the floating lamprey collector prototype is being tested at The Dalles Dam.

### Not complete yet.

# NWP Topics for FFDRWG Update/Review/Coordination

## NWP BON1 adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

## NWP BON2 control section redesign – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

## NWP TDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

## NWP JDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

### ML: Elevator contractor is on site.  Began work around 17-Apr, estimated 6 weeks to get it done.  Hoping elevator will be done by 1-June.

## NWP BON1 PIT Detection – Mark Bierman (PM), Jeanette Flemmer (FFDRWG)

### 100% design review is scheduled to start end of July. Final reviewed product to customer mid-late September.

## NWP floating adult lamprey trap for tribal translocation (*partner project; not a USACE design) – Ralph Lampman (TL), Jake Macdonald (FFDRWG)

### Waiting for final real estate permission to enter CBB.  Should start soon.

## NWP BON Spillway rock mitigation – Marie Adams (PM), Adam Jones (TL), Rebecca Cates (FFDRWG)

### No update currently.

### FFDRWG “mitigation” project is the barriers on the spillway apron, not rock “removal”.

### TL: Schedule?  SF: think construction is scheduled for next year but will verify.

## NWP TDA Backup AWS debris management – Erin Kovalchuk (PM), Mehdi Roshani (TL), Jon Rerecich (FFDRWG)

### Update next FFDRWG.

# NWW Topics for FFDRWG Update/Review/Coordination

## NWW IHR Turbine Cooling Water Exclusion - Karen Zelch (PM), Liana Aker (Bio)

### Advertised construction/installation in April.  Planned installation in unit 6 in October.  No interested contractors. No word on delay yet, but expected.  Looking into in-house capability.  Chuck will keep FFDRWG updated.

## NWW MNA Turbine Replacement Design – Jean Desjarlais (PM), Jon Renholds (TL)

### Jon Renholds - MNA turbine replacement update

## NWW MNA Draft Tube Slot Filler – Jean Desjarlais (PM), Jon Renholds (TL), Chuck Barnes (Bio)

### Jon Renholds - MNA draft tube slot filler update

### CM: Can components be dipped to coat the inside prior to fabrication?  JR: Yes.

## NWW LGA Adult Ladder Cooling Chimney Flap Gate- Karen Zelch (PM), Chuck Barnes (Bio)

### Complete.  Remove from FFDRWG agenda.

## NWW LLA Adult Ladder Turn Pool Gate - Greg Linklater (PM), Chuck Barnes (Bio)

### On schedule

## NWW Lower Granite cooling pumps – (PM yet to be determined)

### FPOM project.  Remove from FFDRWG agenda.

## NWW MCN Avian deterrence – Karen Zelch (PM)

### PM not available today.  A/E contract for alternatives analysis to be awarded in June. Update at next FFDRWG.

## NWW MNA PIT Detection – Karen Zelch (PM)

### Project has kicked off.  Update at next FFDRWG.

## NWW John Day Dam and Snake River Ladder Cooling – Karen Zelch (PM)

### A/E contract (MATOC) for alternatives evaluation. Architectural/Engineering (unique contract type for licensed professional engineering services).  Multiple Award Task Order Contract (pool of pre-qualified A/E contractors).

# Upcoming meetings and field trips

## Next regularly scheduled NWW/NWP FFDRWG meeting – Thursday, June 6th @ 09:00

### Send suggestions for agenda items to Jake Macdonald and Chuck Barnes

## Field trip for FFDRWG and Corps-Tribal Lamprey Work Group to see floating lamprey collector in operation.

### Partial day, In-person site visit to Tanner Creek hatchery – CRITFC/Tribes will schedule when they’re ready (April-May)

### Partial day, In-person site visit to The Dalles Dam – Jake/CRITFC/Tribes will schedule when ready, later in the 2024 fish passage season.

## Field trips for FFDRWG and Corps-Tribal Lamprey Work Group to see adult lamprey passage improvements in operation.

### Bonneville Dam Bradford Island B-branch Entrance – Jake will schedule during the peak of the 2024 fish passage season.

### The Dalles East Fish Ladder junction pool LPS – Jake will schedule together with 5.2.2.

### John Day North Fish Ladder Entrance LPS - Jake will schedule during the peak of the 2024 fish passage season.