# Columbia River System (CRS) Fish Facility Design Review Work Group (FFDRWG)

# USACE, Portland District (NWP) and Walla Walla District (NWW)

October 2024 Update

October 3, 2024

FFDRWG Meeting Files:

https://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

# FFDRWG contact list - ** notify Chuck and Jake of any changes

BPA

Christine Petersen

Leah Sullivan

Ben Hausmann

Carolina Andes

Josh Ashline

Tammy Mackey

NOAA

Blane Bellerud

Gabriel Brooks

Trevor Conder

Claire McGrath

Kelsey Swieca

Chris Magel

Kinsey Frick

Dana Bethea

USFWS

Dave Swank

Shelby Fowler

Joe Skalicky

States

Erick Van Dyke (ODFW)

Ben Clemens (ODFW)

C. Morrill (WDFW)

Jonathan Ebel (IDFG)

CRITFC/Tribes

Tom Lorz (CRITFC)

Laurie Porter (CRITFC)

Greg Silver (CRITFC)

Aaron Jackson (CTUIR)

Ralph Lampman (YN)

Tod Sween (NPT)

Jay Hesse (NPT)

Lyman Jim (CTWS)

Casey Baldwin (CTCR)

Michael Karnosh (CTGR)

Lawrence Schwabe (CTGR)

Torey Wakeland (CTGR)

NPCC

Kris Homel

FPC

Erin Cooper

Noah Campbell

PSMFC

Gordy Axel

Darren Chase

Roger Clark

Mark Leonard

Scott Livingston

Nicole Tancreto

CENWD

Doug Baus

Tim Dykstra

Dan Feil

Cindy Studebaker

Lisa Wright

Sean Tackley

Ian Chane

CENWP-PM

Ida Royer

Erin Kovalchuk

Mark Bierman

Brad Eppard

Nathan McClain

Jake Macdonald

Jon Rerecich

David Trachtenbarg

Scott Fielding

CENWP-OD

Jeanette Flemmer (BON)

Tucker Gossett (BON)

Jase Owens (BON)

Becca Cates (BON)

Eric Grosvenor (TDA)

Jeff Randall (TDA)

Aaron Young (TDA)

David Miller (JDA)

Michael Lotspeich (JDA)

Laura Rickets (JDA)

Robert Wertheimer (FFU)

Patricia Madson (FFU)

Darren Gallion (FFU)

Kyle Tidwell (FFU)

CENWP-ENC

Aaron Litzenberg (HD)

Shari Dunlop (HD)

Chris Motti (HD)

Steve Schlenker (HD)

Max Wilson-Fey (HD)

Adam White (DE)

Brandt Bannister (DE)

Collin Porter (DS)

Dan Penn (DM)

Cole Marfise (DM)

Adam Jones (DG)

CENWW-PM

Chuck Barnes

Ryan Ashcraft

Steve Sipe

Ricardo Walker

Brad Trumbo

Liana Aker

Michael Erickson

Karen Zelch

CENWW-OD

Chris Peery

Tiffany Stoeckig-Dixon

Denise Griffith

Elizabeth Holdren

Ken Fone

Bobby Johnson

Deb Snyder

CENWW-ENC

Jon Renholds

Sean Milligan

Ryan Pestes

Travis Foster

John Lomeland

Ryan Laughery

# Action items from previous meetings

## Jake and Chuck will send a calendar invite for FY 2025 FFDRWG meetings. COMPLETE.

## Jake Macdonald will post “B2 Lamprey – Plans for Advertisement.pdf” to FFDRWG website. PENDING.

## Scott Fielding will coordinate an update on BON Spillway Rock Mitigation project at an upcoming FFDRWG meeting. COMPLETE.

## Jon Rerecich will coordinate an update on TDA Backup AWS debris management project at an upcoming FFDRWG meeting. COMPLETE.

## Jon Renholds will provide an update on the new McNary turbine design and answer questions at an upcoming FFDRWG.  Jon’s update will address the ways we are learning from the past (recent B1 MGR difficulties) and not repeating it, and an update on environmentally friendly lubrication technology. COMPLETE.

## Jake Macdonald will schedule a Webex call for interested FFDRWG and FPOM participants with relevant experience to help CRITFC/Tribes develop a video monitoring plan for when the floating lamprey collector prototype is being tested in open water. PENDING.

# NWP Topics for FFDRWG Update/Review/Coordination

## NWP BON Spillway rock mitigation – Marie Adams (PM), Adam Jones (TL), Scott Fielding (FFDRWG)

No new updates since Sept FFDRWG presentation.

## NWP TDA Backup AWS debris management – Marie Adams (PM), Mehdi Roshani (TL), Jon Rerecich (FFDRWG)

## NWP BON1 adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

Lamprey trap is shut down for the season after a successful first season of operation.  Ladder remains in criteria with the new variable width weir and bollards in place.

## NWP BON2 control section redesign – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

Construction contract awarded to Northbank Civil and Marine.  Same contractor that built the LPSs at BON and TDA last year.  Pre-construction activities are underway, and construction will begin in December, as soon as the ladder is dewatered.

## NWP TDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

LPS is shut down for the season after a (too?) successful first season of operation.  USACE and CRITFC/Tribes are considering interim measures to prevent overcrowding and keep the trap running in 2025.  Options being considered are additional Tribal staff for translocation, USACE staff time for trap-and-haul, and modifications for additional holding capacity at the collection tank.

## NWP JDA adult lamprey passage improvements – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

USACE is replacing North Ladder lamprey trap gravity feed plumbing due to a miscommunication between designer and installer.  Schedule yet to be determined but should be fixed and ready for 2025 passage season.

## NWP BON1 PIT Detection – Mark Bierman (PM), Jeanette Flemmer (FFDRWG).

## NWP prototype floating adult lamprey collector for tribal translocation (*partner project; not a USACE design) – Ralph Lampman (TL), Jake Macdonald (FFDRWG)

Lamprey Accords Workgroup (CRITFC/Tribes/USACE) are seeking funding to continue development of the FALC.  Needs some modifications, more tank testing at the hatchery and, eventually, open water trials somewhere TBD in the Bonneville dam tailrace.  BPA has funded development of the FALC through the PLCI to date.

# NWW Topics for FFDRWG Update/Review/Coordination

## NWW MNA Turbine Replacement Design – Jean Desjarlais (PM), Jon Renholds (TL)

No new updates since Sept FFDRWG presentation.

## NWW IHR Turbine Cooling Water Exclusion - Karen Zelch (PM), Chuck Barnes (Bio)

No new updates since Sept FFDRWG. Still scheduled for installation in Unit 6 in November.

## NWW LLA Adult Ladder Turn Pool Gate - Greg Linklater (PM), Chuck Barnes (Bio)

Project will be fabricating and installing gate this winter work window. FFDRWG members will be invited to a 	site visit once installation is complete.

## NWW MCN Avian deterrence – Karen Zelch (PM)

A/E contract awarded. Finalizing schedule with contractor. Presentation planned for Nov FFDRWG to update 	the group and discuss alternatives.

## NWW MNA PIT Detection – Karen Zelch (PM)

Design charette scheduled Oct 3 at MNA with internal team to familiarize team with project, and screen current	alternatives. A presentation is planned for Nov FFDRWG to receive feedback on alternatives being explored by internal team and provide opportunity for group to provide any other proposed alternatives.

## NWW John Day Dam and Snake River Ladder Cooling – Karen Zelch (PM)

A/E contract awarded. Finalizing schedule with contractor. Presentation planned for Nov FFDRWG to update 	the group.

# Upcoming meetings and field trips

## Next regularly scheduled NWW/NWP FFDRWG meeting – Thursday, November 7th @ 09:00

### Send suggestions for agenda items to Jake Macdonald and Chuck Barnes.

## SRWG/AFEP Annual Review – Tuesday, December 3rd

### Columbia Gorge Discovery Center, The Dalles