CENWP-OP-B











27 August 2003

MEMORANDUM FOR THE RECORD

SUBJECT: Chum sampling at Bonneville’s Adult Fish Facility (AFF).

As requested by PSMFC, the AFF will remain in operation through early December.  Please note the following winter work schedule.

Fish Unit One will be taken out of service on 17 November.  The ladder will remain in Fish Passage Plan criteria with the entrance gates adjusted for one fish unit operation.

The AFF will be taken out of service sometime in late December in anticipation of dredging activities in the forebay of Powerhouse Two.

Fish Unit Two will be taken out of service starting 08 December.  At this point there will be no attraction water for the Washington ladder.  Priority should switch to Powerhouse One.  

The Washington Shore fish ladder will not be taken out of service this winter maintenance season except for a day or two for dredging activities in PH2 forebay and annual dive inspections in the lower ladder.








Bonneville Fisheries

