OFFICIAL COORDINATION REQUEST FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE- 9 February 2012



PROJECT-  John Day Dam
RESPONSE DATE-  

Description of the problem-  The Corps (Sean Tackley is POC) and the U.S. Fish and Wildlife Service (Chris Peery) are proposing installation of video and acoustic cameras and associated mounting equipment in the John Day North Fish Ladder.  This work is a continuation of studies conducted at John Day Dam in 2010 and at John Day and The Dalles dams in 2011 using underwater video to count lamprey and observe passage behavior in areas behind picketed leads at fish counting stations.  For 2012, we will repeat that work with equipment mount currently in place (behind picket leads).  In addition, we are requesting permission to install video camera and DIDSON mounting brackets at two locations in the fishways near a ladder exit at each dam.  The specific locations are the area immediately upstream of the last vertical slot weir in the John Day North Fish Ladder.  

Mounts to be added consist of 1 in. x 2 in. aluminum posts attached to floor of fishways using 4 anchor bolts, and extending up to overhead walkways (Figure 1).  Cameras and infrared lamps will be attached to shuttles (3 in. x 4 in. x 8 in.) which can be raised and lowered on the post using wire cable and a hand winch.  The DIDSON will be mounted to a plate attached to a shuttle that can be moved along the post using a cable and hand winch (Figure 2).  

1.  John Day Dam:  We would install two camera mounts just upstream of a vertical slot weir - one to cover the slot and one to cover the submerged orifice.  The weir would be the third or fourth upstream of the count station, where cameras could be accessed from an overhead walkway.  The camera mounts would be just upstream of the last vertical slot weir, mounted on the fishway wall, along the channel that leads to the fishway exit. The DIDSON mount would be adjacent to the south way midway between the video camera mounts.  This location will allow using the DIDSON to view downstream to the vertical slot or upstream to the exit channel (Figure 3).

Installation would occur during normal fishway maintenance periods, currently until mid-March for the John Day North.  Cameras would be put in place around end of May and pulled end of September to mid-October, once lamprey have stopped moving.  Cameras will be checked at least weekly.  This involved raising the camera shuttle to the surface along the mount beam.  The benefit of this set up is that any debris that accumulated on the camera shuttle or bean will be brought up as well.  
Type of outage required- No additional outage required since the fish ladders will be dewatered for winter maintenance.
Impact on facility operation- Camera mounts and associated i-beams are expected to have little to no impact on fishway function.  I-beams will be modified or removed in Winter 2012-13 (or the first opportunity) or immediately if project staff identify problems with the structures.  Project staff noted that debris load in the exit areas of fishways may be problematic, requiring periodic debris removal by researchers and/or project staff.  Per the research plan, cameras will be checked at least weekly and project biologists will monitor for issues during fishway inspections. 
Length of time for repairs- Installation would occur during normal fishway maintenance periods, currently through mid-March for the John Day North Fish Ladder.  

Expected impacts on fish passage- Due to the small footprints of the proposed cameras and mounting systems, no impacts on adult salmonid or lamprey passage are expected as a result of these modifications.  Researchers and project biologists must monitor and remove debris on a regular basis to prevent accumulation, which could cause passage impediments.    
Comments from Corps staff-


Miro Zyndol (John Day Project Biologist):  If my understanding of the locations is correct, I don’t see any problems with them. The best way to review this proposal would out in the field, with Chris describing the locations while we are looking at them. Otherwise, there is always room for errors and/or misunderstandings (while we are limited to looking at a conceptual picture or diagram; not all details are apparent.) 

Thanks! 

Comments from agencies- 

Final results- NWP will move forward with the camera installation as coordinated above.
Please email or call with questions or concerns:
Sean C. Tackley

503-808-4751

sean.c.tackley@usace.army.mil
[image: image1.jpg]s

e

AP Ps

//;wm”,/ev,,,,

LLLLTLTT
Il LlTITT
L LLLLLTT T

29 ///////f“”

« S T ST
(L Lo -

7 7

 Wiggrly e s





Figure 1.  Camera mount posts (left), camera shuttle used in 2011 (center) and drawing of camera shuttle proposed to be used in fishways in 2012.  

Figure 2.  Drawing of proposed DIDSON mount and 

shuttle for use in The Dalles North Fishway.   

[image: image2.bmp]
Figure 3.  Top view drawing of pool upstream of the last vertical slot weir near exit of The Dalles Dam North Fishway, showing locations for video camera and DIDSON mounts (right) and phot inserts looking downstream (top left) and upstream (bottom left) at this location.  [image: image3.jpg]



Mounting posts





Camera shuttle 


used in 2011



































Shuttle proposed for use


in 2012 in fishways





Infrared


lamp





Camera





































































































Overhead walkway





Didson





Video





Flow





























Video








[image: image4.jpg]


[image: image5.jpg]


