WORK STATEMENT 
CY 2013
PROJECT TITLE:
Smolt Monitoring at the North Shore Fishway Hydroelectric Project at the Dalles Dam.

For:

           
Northern Wasco County Public Utility District



2345 River Road




The Dalles, Oregon 97058




Attn: Robert Guidinger
(541) 296-2226
By:

Pacific States Marine Fisheries Commission



2325 River Road, Suite 4



The Dalles, OR 97058



(541) 296-8989

Monitoring Site:  
PUD turbine, north shore of The Dalles Dam.

Contract Period: 
March 1, 2013 – February 28, 2014
Program Coordinator: 
Russell Porter
Project Leader:  
Rick D. Martinson

Summary:  The Northern Wasco County People’s Utility District (PUD) has monitored fish passage through its generation facility, the North Shore Fishway Hydroelectric Project at The Dalles Dam, during the salmon smolt out migration since start up in spring, 1991.  To be in compliance with Federal Energy Regulatory Commission (FERC) license requirements (FERC #7076) and interested fish agencies requests, annual sampling is conducted.  Evaluation is based on direct examination of sampled smolts passing through the system as well as daily (Monday to Friday) surveillance of general operating conditions of the total system either directly or through remote sensors.  Additionally, in 1994, a quantitative assessment of the effects of passage through the screened intake channel and the return to river bypass pipe was completed. Release and recapture of test groups of hatchery Chinook fry and fingerlings, in three separate tests, indicated that typically passage conditions were suitable through both segments of the system (detailed report of results distributed in May 1995).  The following proposal is a continuation of the PUD’s intent and commitment to verification of suitable fish passage conditions through the screened turbine intake system and continued observation of the total passage system. 

SCOPE

This project monitors passage conditions through the dewatering structure for the PUD turbine by sampling fish once a week and looking for injuries.  This agreement also covers various biological services such as fish salvage during dewaterings, bypass pipe evaluation, new facility design review and other fish related activities as requested.  
METHODS
About 800 cfs of water enters the dewatering structure passing through trash racks spaced about 7/8” apart.  This spacing prevents large fish and debris from entering the dewatering structure.  The diagonal wall screens remove all but about 5 cfs which empties into the plunge pool at the downstream end of the dewatering structure.  To sample, a tank is placed under the discharge from the dewatering structure which captures the fish exiting the structure.  The volume of discharge is reduced to minimize turbulence in the collection tank.  

To process the sample, the water level in the tank is lowered and a small amount of MS-222 is added to mildly sedate the fish for transfer to the examination sink containing more MS-222.  Once the fish are fully anesthetized they are identified to species and examined for injuries, disease symptoms, marks, tags, and measured for length.   Fish are allowed to recover from the anesthesia before being returned to the river via the bypass system pipe.  The target sample period is 0800 Tuesday to 0800 Wednesday, but that can vary depending on operational circumstances (CoE or PUD).  No sampling would be scheduled when forebay levels are anticipated to be below minimum operating level (elevation 158’) for PUD fish sampling apparatus.  
OBJECTIVES and TASKS
Objective 1.
Monitor and report on juvenile salmonid passage at the PUD turbine on the North shore of The Dalles Dam.
Task 1.  Sample fish once per week throughout the monitoring season, April through July.

Task 2.  Collect sample totals by species.

Task 3.  Collect descaling and mortality information by species.

Task 4.  Collect length and condition data.

Task 5.  Collect all external mark recovery information from sampled fish.

Task 6.  Collect river, powerhouse, and spill flows.

Task 7.  Conduct data analysis and verification as needed to insure accurate data.
Task 8.  Generate weekly summaries and an annual report.

Task 9.  Submit permit applications, dam access requests, and other preparation as needed.

Task 10. Conduct post season inspections and consult with PUD staff or agency personnel on fish related issues.

Task 11.  Participate in other PUD fish related activities as needed.

Objective 2.  

Provide biological services regarding construction of a new turbine.
Task 1. 
Participate in planning and design review meetings regarding the new turbine.
Task 2. Provide biological support services related to the design of a new turbine unit.
Reporting/Permitting Requirements

The following is a list of reports and permit applications that the PSMFC will prepare for the PUD and due dates for submission to the respective agencies. 

1.  Scientific Collection Permit 


Fee: $12.00
Due Date: January 31 (or sooner)

  
Washington Department of Fish and Wildlife


600 Capital Way North


Olympia, WA 98501-1091

This is a permit to collect salmonids and resident fish species for research purposes.  A summary of current year collections and a request for next years permit, payment of the fee, and cover letter, are mailed together.  

2.  Endangered Species Act Biological Opinion, Section 7
Fee: none
Due Date: January 31

National Marine Fisheries Service


Protected Resources Division


C/o Michelle Day

1201 NE Lloyd Blvd, Suite 1100

Portland, OR 97232
On December 19, 2011, the National Marine Fisheries Service signed a Section 7(a)(2) Biological Opinion and Magnuson-Stevens Fishery Conservation and Management Act Essential Fish Habitat (EFH) Consultation.  The PUD sampling will be done under this permit and the annual report will satisfy annual reporting requirements.  
3.  Annual Report of Salmonid Smolt Sampling
Fee: none
Due Date: Dec 31, each year


Secretary

Federal Energy Regulatory Commission

888 First Street, N.E.

Washington, DC  20246

The annual report will satisfy annual reporting requirements.  


PERSONNEL

Principal Investigator: Rick Martinson, see attached resume.

[image: image1.emf]RICK D. MARTINSON   700 E 10 th   St.    The Dalles, Oregon 97058   (541)  980 - 7727     WORK EXPERIENCE     Project Leader , Smolt Monitoring Program                                                                          Wit h: Pacific States Marine Fisheries Commission, The Dalles, OR                                          1/1/99  -   present   With: National Marine Fisheries Service, The Dalles, OR.                     3/31/96 -   12/31/98     Responsible for the human and fiscal resources of  the smolt monitoring project at John Day and Bonneville Dams.  Duties include strategic planning, budget preparation, recruiting, training, report writing, data analysis, purchasing,  contract renewal, interagency coordination, facility design review, and pe rformance appraisal.     FISH BIOLOGIST , Smolt Monitoring Program                                                   3/89  -   3/31/96   National Marine Fisheries Service, Rufus, OR.      Member of a team of biologists engaged in activities to monitor and index the seaward  migration of juvenile salmonid  smolts in the Columbia and Snake River system.  Responsibilities included: supervision of on site sampling, training,  data recording, coordination of maintenance with the Corps of Engineers, statistical analysis, technical re port writing,  equipment design, fabrication and repair.     EXPERIMENTAL BIOLOGICAL AIDE , Oregon Department of Fish and Wildlife                                  4/88  -   2/89  Clackamas, Oregon 97015.                4/88 - 9/88 Worked on a sturgeon research project s etting long lines in the Columbia and collecting data from catch.   9/88 - 1/89 Worked on the fall chinook evaluation at Bonneville Dam.  Collecting and reading coded wire tags.   1/89 - 2/89 Completed an informational report on the recreational fishery in the Joh n Day reservoir.     BIOLOGICAL TECHNICIAN , U.S. Fish and Wildlife Service                                                                       3/88  -   4/88   Cook, WA.       Worked on a smolt condition project.  Collected biological and photographic samples of juveni le salmonids.     FISHERIES EXTENSION OFFICER , U.S. Peace Corps/Dept of Fisheries                                         11/85  -   11/87   Banban, Masinloc, Zambales, Philippines.        Worked as a Peace Corps Volunteer in freshwater fisheries.  Activities included  design and production of an  AV  presentation on illegal fishing/coral reef conservation (adopted by PC/Philippines and Dept. of Fisheries, for training  and education),  provided fisheries extension services to rural Filipinos, designed, built and deployed  scrap tire artificial  reef, coordinated the procurement and distribution of project materials, and  administered a donated scholarship fund.     EDUCATION   Bachelor of Science in Fisheries and Wildlife Biology,  1985.   Iowa Stat e University, Ames, Iowa  50010      SPECIAL TRAINING   Fisheries Training, U.S. Peace Corps, Philippines,  9/85 - 11/85.   Marine Biology, Virgin Islands Research Station, U.S.V.I.  2/85 - 5/85.  





















































































































































































































































































































































4
1
Error! Main Document Only.

