Bonneville Research Packet and Project Impact Document

ODFW, WDFW, CRITFC, PSMFC, NMFS – November 26, 2012

Bonneville Research Packet and Project Impact Document

ODFW, WDFW, CRITFC, PSMFC, NMFS – November 19, 2012


[image: image1.png]Fish & Wildlife




Memorandum

Oregon Department of Fish and Wildlife

	Date:
	November 26, 2012

	To:
	Chief, Operations Division

Portland District

U.S. Army Corps of Engineers

P.O. Box 2946

Portland, Oregon 97208-2946



	From:
	Robin Brown, Oregon Department of Fish and Wildlife

Steven Jeffries, Washington Department of Fish and Wildlife



	Subject:
	Research Packet – Project Impacts Document


Enclosed is our request to conduct sea lion capture, marking, tracking, hazing, and removal operations in the Boat Restricted Zone at Bonneville Dam in 2013.
The work we are proposing for 2013 has not changed significantly from that conducted in recent years.   Our Bonneville Project contact for this work is Ben Hausmann.  Please contact Ben or myself if you have questions or need additional information on our work.  Thank you for your assistance.

Robin F. Brown

Program Leader

Marine Mammal Research

Oregon Dept. of Fish & Wildlife

7118 NE Vandenberg Ave.

Corvallis, OR 97330

541-757-5245
541-760-9545

robin.f.brown@state.or.us

RESEARCH PACKET – PROJECT IMPACTS DOCUMENT

CAPTURE, MARKING, TRACKING, HAZING AND REMOVAL OF SEA LIONS

TO REDUCE PREDATION ON SALMONIDS

IN THE BONNEVILLE PROJECT BOAT RESTRICTED ZONE

Oregon Department of Fish and Wildlife

Washington Department of Fish and Wildlife

Columbia River Intertribal Fish Commission

Pacific States Marine Fisheries Commission

National Marine Fisheries Service

November 19, 2012
CAPTURE, MARKING, TRACKING, HAZING AND REMOVAL OF SEA LIONS

TO REDUCE PREDATION ON SALMONIDS

IN THE BONNEVILLE PROJECT BOAT RESTRICTED ZONE

Background

Over the past decade, staff of the Army Corps of Engineers (USACE) Fisheries Field Unit at Bonneville Dam have documented increasing numbers of, California sea lions (CSL), and Steller sea lions (SSL), preying on salmonids and sturgeon in the tailrace Boat Restricted Zone (BRZ).  In general, the CSL have targeted primarily salmonids while the SSL have taken primarily white sturgeon.  USACE observations have shown that many of the sea lions seen in the BRZ each year are identifiable individuals, many of which have returned year after year to forage in this area.  The abundance of both species of sea lions, the amount of time they occur in the BRZ each winter and spring, and the numbers of salmonids and sturgeon consumed increased significantly from 2002 through 2010.  In general, the numbers of CSL has decreased since 2010, while the number of SSL has continued to increase.  As a result, 2012 was the first year that the number of sturgeon consumed exceeded the number of salmonids taken,  In addition, the numbers of salmonids taken by SSL has greatly increased since 2007.
Concern over this relatively new source of loss of adult salmonids, particularly those listed as threatened or endangered under the Endangered Species Act attempting to pass through the fishways of the Bonneville Project has been expressed by resource managers at USACE, Bonneville Power Administration, National Marine Fisheries Service (NMFS), Oregon Department of Fish and Wildlife (ODFW), Washington Department of Fish and Wildlife (WDFW), Idaho Department of Fish and Game, and Columbia River Intertribal Fish Commission (CRITFC) among others.  

In the spring of 2005 a test of non-lethal hazing tools to deter sea lions from occupying the BRZ at Bonneville Dam was conducted by USACE, NMFS, ODFW, and WDFW.  This test indicated that hazing was effective at temporarily moving sea lions away from fish passage entrances.  In 2006 USACE installed sea lion excluder devices (SLEDs) to keep sea lions from entering fishways and used underwater acoustic deterrents in an attempt to discourage sea lions from foraging near the fishway entrances.  United States Department of Agriculture (USDA) Wildlife Services personnel also conducted dam-based hazing using pyrotechnics and shellcrackers in addition to these operational modifications.  These tools were evaluated using a 2-day on/off random block sampling design.  Also in 2006 ODFW and WDFW, with assistance from CRITFC, conducted more intensive hazing efforts using boats in the BRZ and downstream to Navigation Marker 85 (Marker 85).  This hazing was conducted on a 4-day on/off random block design in order to avoid influencing the USACE test of SLEDS and hazing at the project.  Results of the USACE analysis of the combined dam and boat hazing efforts were equivocal and an overall positive effect at reducing pinniped numbers and predation rates could not be identified.

In November 2006 the States of Oregon, Washington and Idaho applied to the Secretary of Commerce under Section 120 of the Marine Mammal Protection Act (MMPA) for authority to lethally remove individual CSL that were repeatedly observed taking threatened and endangered salmonids below Bonneville Dam.  The States recognized that a test of a more complete hazing effort would be required prior to obtaining approval to lethally remove individual sea lions.  As a result, in 2007 ODFW, WDFW and CRITFC conducted boat-based non-lethal hazing activities in the BRZ and down river to Marker 85 seven days per week, nearly all daylight hours, from late February through late May.  In addition, ODFW and WDFW deployed a floating trap in the BRZ and conducted sea lion capture operations from February 21 through May 23 (see Brown et al, 2007, Field Report: 2007 Pinniped Research and Management Activities at Bonneville Dam).

In January of 2007 NMFS notified the States that their application for lethal removal authority for CSL at Bonneville Dam had been accepted.  In the fall of 2007 NMFS convened a Pinniped Task Force to further review the States’ request and to make recommendations to NMFS as to whether and how to authorize and implement any lethal removal actions that might be permitted.  In February of 2008, NMFS approved the States’ application and authorized the lethal removal of up to 85 animals per year (for 5 years) from a list of known predatory CSL provided with the authorization. 

In 2008, non-lethal boat-based hazing activities in the area below Bonneville Dam were coordinated with USACE and USDA (see Brown et al, 2008, Field Report: 2008 Pinniped Management Activities at Bonneville Dam).  Crews from ODFW, WDFW, and/or CRITFC hazed sea lions from boats over 89 days from 12/11/07-5/15/08.  A total of 749 hazing events were recorded during which 830 and 523 “takes” of CSL and SSL occurred, respectively.  A total of 9225 cracker shells, 3148 seal bombs, and 590 rubber buckshot rounds were used during hazing activities.  These non-lethal hazing actions occurred in the area from Bonneville Dam downstream to Cape Horn, with the focus being the BRZ and the area immediately downstream to River Marker 85.  Approximately one-fifth of all hazing events involved an observation of a salmonid being killed (178 fish total).  Salmonid predation was documented both inside and outside the tailraces, as far downriver as Skamania Island (approximately 9 miles below the dam).
By mid-April of 2008, four sea lion traps had been deployed along the Corner Collector wall in the tailrace of PH2.  Under the State’s MMPA Section 120 authorization, sea lion capture events occurred on April 24 and April 28, 2008; a third unplanned event occurred on May 4.  During the latter event the doors on two of the four traps were found closed for unknown reasons with animals inside which subsequently died.  A total of 15 CSL were captured: six were transferred into permanent captivity at Sea World; four were branded and released; one died while under anesthesia during health screening; and four died on the traps.  A total of 4 SSL were captured: two were released on site and two died on the traps under unknown circumstances during the May 4 event (see Brown et al, 2008, Field Report: 2008 Pinniped Management Activities at Bonneville Dam).

In 2009 the States, in cooperation with the other agencies involved, conducted observations, hazing, capture, marking and removal of sea lions below Bonneville Dam as authorized by NMFS (see Brown et al, Field Report: 2009 Pinniped Management Activities At And Below Bonneville Dam). 

In summary, during 2009, boat-based pinniped hazing crews from ODFW, WDFW, and/or CRITFC hazed sea lions on 57 days (78 boat-days) from 1/13/09-5/15/09. Severe weather (snow, ice, high winds) often prevented safe boat operation in January and February. Hazing resulted in a total of 612 and 427 “takes” of CSL and SSL, respectively. A total of 10,227 cracker shells, 1,627 seal bombs, and 168 rubber buckshot rounds were used during deterrent activities in the five mile section of river below the dam.

A total of 21 CSL were captured in 2009: four of the sea lions that were listed for removal were transferred into permanent captivity (two to the Shedd Aquarium in Chicago IL and two to the Gladys Porter Zoo in Brownsville TX); eleven of the listed animals were chemically euthanized; and six sea lions not on the removal list were instrumented, branded (if they were not already marked), and released on site.  The objectives of this latter work included gaining a better understanding of movements and foraging behaviors (including night activity) of sea lions in the Bonneville Dam area (see Brown et al, Field Report: 2009 Pinniped Management Activities At And Below Bonneville Dam).

Based on a bioenergetics modeling approach, we estimate that the removal of the 26 CSL during 2008 and 2009 prevented the loss of approximately 1,655 additional salmonids.  An alternative method based on the observed minimum number of salmonids observed by USACE observers resulted in an estimated 773 salmonids saved over the two-year period (95% confidence interval: 528 to 1,054).

On 10/01/09 a sea lion trap was moved above the dam and placed in the forebay between the navigation lock and PH1 in an attempt to trap an animal (C697) that had locked above the dam on 5/16/09 and subsequently spent the summer in the area from Bonneville Dam to The Dalles Dam. This sea lion was repeatedly observed by USACE staff consuming salmonids at the fish ladder exit in the forebay area near the Oregon side visitor's center. 
On 01/25/10 C697 was captured on the trap in the forebay and, since this animal was not on the removal list (had not been seen killing salmon in the observation area “below the dam”), it was released (on the ocean beach west of Astoria).  On 03/09/10 C697 was captured on a floating trap below the dam and was released on site; C697 was subsequently observed killing salmon in the observation area below the dam, thus qualifying for removal, and was trapped and euthanized on 04/06/10.
All activities conducted in 2010 are described in our annual field report (see Brown et al, 2010, Field Report: 2010 Pinniped Management Activities at and below Bonneville Dam).  In 2010, CRITFC and the States continued boat-based hazing efforts to deter pinnipeds from foraging on salmonids.  Hazing was focused on the BRZ in 2010, with less effort in the five miles of river below the BRZ than in previous years.

A total of 22 individual CSL were captured in 2010, fourteen of which met the criteria for removal and were euthanized (no facility was available to receive candidate seas lions). The remainder were branded as necessary and released; five received acoustic transmitters with depth sensors. Animals were captured at the dam from March 3rd to May 26th; two of the euthanized animals were captured in Astoria in early fall 2010. Weights ranged from approximately 250 lbs. (113 kgs) to 900 lbs. (408 kgs). 

A total of 9 individual SSL were captured in 2010, all except one were branded and received one or more telemetry instruments. Animals were captured at the dam from March 30th to May 26th. Weights ranged from approximately 500 lbs. (227 kgs) to 1500 lbs. (680 kgs).

We modeled the effect of removals based on the 38 of the 40 CSL that have been either intentionally or accidentally removed in 2008, 2009, and 2010 and were either on the list for removal or had qualified for the list (i.e., we excluded two accidental mortalities of animals from 2008 that had not yet qualified for removal). The effective sample size, however, was only 36 sea lions because two of the animals were removed in fall 2010 and therefore won't result in fish savings until spring 2011. Based on the simulation model, the predicted number of 8 salmonids that would have been required from 2008 to 2010 by 36 CSL at Bonneville Dam was between 1357 and 4921 fish. On average, fish saved per sea lion in removal years was estimated to be from 17 to 60 fish and in each subsequent year from 22 to 88 fish.
In November 2010, the 9th Circuit Court of Appeals overturned the NMFS authority granted to the States for lethal removal of predatory CSL.  As a result, no permanent removals of predatory sea lions were conducted for most of the 2011 field season, even though the opportunity to capture sea lions previously listed for removal did occur during operations to mark new predatory sea lions (see Brown et al, 2011, Field Report: 2011 Pinniped Management Activities at and below Bonneville Dam).  Thirteen CSL and 10 SSL were captured, branded, marked with various instruments, and released on-site.  Use of GPS-phone tags provided a substantial increase in the amount of information available to described sea lion foraging and movements in the area.
Boat-based, non-lethal hazing (more limited than in previous years) took place during the 2011 field season in coordination with USDA Wildlife Services staff operating from shore on dam structures. Again, hazing had little overall effect on sea lion foraging activities, other than to temporarily displace predators from one area to another.

On May 13, 2011 NMFS issued the States a new authority for lethal removal of predatory CSL.  However, only one (1) listed sea lion was permanently removed under the new authority prior to the end of the field season in late May.  This authority was ultimately revoked by NMFS on July 27, 2011 on technical grounds.  On August 18, 2011 the States again applied for a new lethal removal authority.  NMFS has accepted the application, has held a third Pinniped Fishery Interaction Task Force meeting in October 2011 to review the application, and has indicated to the States that a new authority would be issued prior to the end of February 2012.
In 2011 we updated the effects of predator removal to estimate that between 2283 and 8738 salmonids were not consumed (saved) as a result of permanent removals of 39 animals from 2008 through the 2011 seasons (see Brown et al, 2011, Field Report: 2011 Pinniped Management Activities at and below Bonneville Dam).

As in previous years, 2012 sea lion project activities conducted in cooperation with all agencies involved included predation observations, boat surveys for distribution and abundance, non-lethal hazing, capture and marking of new CSL and SSL, and permanent removal of known predatory CSL.  These activities were permitted under the 2012 USACE Bonneville Research Packet, NMFS research permits, MMPA Section 109h non-lethal hazing authority, ESA non-lethal hazing authority for SSL, and a new NMFS authority for permanent removal of known predatory CSL issued on March 15, 2012.  A complete description of these activities is provided in our annual field report (Brown et al, 2012, Field Report: 2011 Pinniped Management Activities at and below Bonneville Dam) included with this application.
As in previous years, boat-based non-lethal hazing activities had little positive effect on preventing pinniped foraging in the area.  Trapping activities at Bonneville Dam occurred between 2/15/12 and 5/16/12.  A total of 40 sea lions (20 CSL and 20 SSL) were handled.  As in previous years, a number of animals were fitted with various telemetry instruments to monitor movements and foraging behaviors.  A new series of boat surveys were conducted in the 12 mile stretch of river below the dam.
A total of 13 known predatory CSL were permanently removed during the 2012 season.  Since the removal program began in 2008, the USACE Fisheries Field Unit has observed a steady decrease in the average daily abundance of CSL foraging below Bonneville Dam.  We believe that this observation reflects the successful removal of some of the most dominant, habitual predatory sea lions from this area.  We estimate that the total removal of 54 CSL from 2008 to 2012 saved between 3742 and 13,483 salmonids (95% CI) over that period (see Brown et al, 2012, Field Report: 2011 Pinniped Management Activities at and below Bonneville Dam).
In 2012 at least 3-4 CSL were known to be foraging in the Bonneville Pool between The Dalles and the Bonneville Projects.  Multiple attempts to locate and observe these animals were made during the 2012 season.  Two traps were located just above Bonneville Dam from late May through early September in an unsuccessful effort to capture and remove these animals from the pool.

The following are the recommendations made in our 2012 field report to improve predator control operations in 2012:

· Continue trapping operations. Trapping was safely and effectively conducted in order to mark and instrument Steller and California sea lions, and permanently remove California sea lions. Continued removals of California sea lions for full the full five-year authorization period is necessary in order to assess the efficacy of using the Section 120 at Bonneville Dam. 

· Build new traps for use above Bonneville Dam. Each of the past several years, one or more California sea lions have locked above Bonneville Dam to prey on salmonids from the forebay to The Dalles. Availability of a smaller, more easily transportable trapping platform would allow us to respond more effectively to these individuals. 

· Increase observation and survey efforts below the BRZ. When possible, the states and tribes should continue focusing effort at documenting sea lion abundance and predation downriver of the Bonneville Dam tailraces in order to more fully measure the true magnitude and spatial extant of predation throughout the river. 

The purpose of the following information is to describe the pinniped research activities to be conducted in the BRZ in 2013 by ODFW, WDFW, CRITFC, PSMFC, and NMFS.

OBJECTIVES

1) Capture and permanently remove individual predatory CSL from the Bonneville Dam area as permitted under the NMFS Section 120 Authority granted to the States.

2) Increase the proportion of marked CSL and SSL found in the Bonneville Dam area.

3) Improve our understanding of salmonid predation levels in the area from Bonneville Dam down river to Marker 85.

4) Increase our food habits and prey genetics database.

5) Minimize predation and limit the recruitment of new pinniped predators to the area below Bonneville Dam by use of non-lethal hazing activities.

METHODS
Objectives 1 and 2.  Capture and permanently mark as many CSL found in the BRZ as possible from March 1 through May 31.  Knowing these sea lions as individual salmonid predators is prerequisite to lethally removing them under Section 120 of the MMPA.  In addition, increasing the number of permanently marked sea lions found in the Bonneville area will aid in predation observations, estimation of sea lion abundance, and evaluation of salmonid losses.  The ability to capture sea lions at Bonneville Dam is essential to the States’ request to NMFS for lethal removal authority.  Capture and transfer to permanent holding facilities will be the first option for removal of individual sea lion predators.  When permanent captivity options are not available, predatory CSL will be captured and chemically euthanized.  Finally, selective use of gunshot, as allowed under the MMPA Section 120 removal authority and as approved in consultation with USACE Bonneville Project staff and other agencies involved, may be used when capture options for individual predators are not effective.

In late February, prior to the arrival of most CSL at Bonneville Dam we will place the floating sea lion traps (two currently moored below the old navigation lock and two temporarily stored out of the water on the north side of the navigation lock) in areas where CSL are typically found resting in the water or hauled out on structures.  SSL may begin using the traps below the old navigation lock at any time, but we do not intend to begin active trapping operations until early March.  Placement of additional traps and movement of traps to increase opportunities for sea lion captures may take place at any time during the year.  Traps may be located above the dam in the forebay area, in the area immediately below the spillway, prior to spill operations, below the old navigation lock near PH1, and along the Corner Collector wall below PH2 (see figure below).  Traps will be temporarily anchored to the bottom during capture operations (generally from fall through late spring, September-May) and may be removed to moorings below the old navigation lock at the end of the spring season.  One or more traps may be redeployed in the fall of 2013 if CSL are observed preying on fall migrating salmonids.

In 2010 and 2011 we tested the placement of approximately 500 concrete pier blocks on the corner collector apron near the traps to limit its use by sea lions as a haul-out area.  Although the water levels in 2010 were generally lower than in previous years, it appeared that these blocks had some affect at limiting the use of the corner collector apron as a haul-out area.  These blocks were cabled together to prevent loss and we did not observe any effect on fish in the area.  In 2011 and 2012 unusually high water levels largely rendered this area unusable as a resting area for sea lions.  In 2013 we plan to leave the blocks in place in an effort to increase use of our traps as a resting area, rather than the apron.

As was done in 2012, once trapping efforts begin in early March, the traps will be monitored regularly day and night by our project staff and by USACE, USDA, Bonneville security, and Park Ranger staff.  Sea lions that have been identified for removal under the States’ authorization from NMFS will be transferred to permanent holding facilities (if available) or euthanized using drugs.  Options for use of firearms to remove predatory sea lions will be considered in consultation with all parties and according to guidelines developed jointly with USACE and law enforcement.  Unknown animals that are captured will be marked and may be tagged for tracking purposes.  While some newly marked sea lions may be relocated to other locations during the study period, most as yet unidentified predatory sea lions will be released on-site.  Any marked animals later observed preying on salmonids will be identified as candidates for removal under the MMPA Section 120 authority.

[image: image2.jpg]



We will use our outboard-powered sea lion handling barge with a platform scale, cages and equipment for handling and marking sea lions in the BRZ.  This barge, along with our other vessels, will be used to expedite the removal of captured sea lions.  We will occasionally require the assistance of the USACE rigging crew for animal removal from water to land by crane as was done since 2008.  At the end of the season, the barge and traps would be moved to the mooring site below the old navigation lock.

As in previous years, we will require access to and use of the large metal building on the north side of the spillway to handle captured animals.  We have trained forklift operators and will request the occasional use of a forklift to move animals and cages between trucks, trailers and the building at the spillway.

Objective 3.  Apply telemetry tracking devices to a sub-sample of the CSL and SSL captured at Bonneville Dam to track movements and describe foraging behaviors near the dam and in the lower Columbia River.

We may deploy various instruments as appropriate to sea lions captured in the spring of 2013.  Monitoring of sea lion activities, in conjunction with USACE predation observations and non-lethal hazing efforts would continue through May of 2013.

Data on individual animal activity patterns, movements, and foraging behaviors within the study area will be recorded and analyzed.  Tracking of sea lions at Bonneville Dam will provide information on movements at night related to foraging and will allow an evaluation of the percentage of time that individual predators feed in areas that can be observed by USACE staff versus foraging behaviors that occur in other areas.

Objective 4.  Collect scats (fecal samples) from all areas where sea lions haul out within the BRZ for food habits analysis and genetic identification of salmonid stocks consumed.

As was done in previous years, we plan to collect sea lion fecal samples as frequently as possible during 2013.  These collections will be accomplished primarily from boats, but may also include shore-accessed areas in coordination with USACE staff.  Individual samples will be bagged, labeled and frozen for analysis.  Sea lion prey identification will be conducted by ODFW and WDFW staff and genetic analyses will be conducted by CRITFC staff.  Any coded wire fish tags recovered will be reported to the appropriate parties.

Objective 5.  Assist with non-lethal hazing activities to be conducted by USACE-USDA (on shore).  Conduct limited non-lethal hazing (shore and boat-based) in conjunction with trapping operations and lethal removal.

Boat-based non-lethal hazing efforts to deter pinnipeds from foraging in the BRZ have not been highly successful in the past.  In consultation with USACE, NMFS and the Pinniped Task Force, we expect to reduce boat-based hazing in the BRZ in 2013. However some level of non-lethal hazing will continue as required by our NMFS sea lion removal authority and in hopes of deterring any newly arriving predators that have not become acclimated to hazing efforts.  We feel that some level of shore-based hazing near fishways is important and support the continuation of this activity by USACE and USDA Wildlife Services staff.  We plan to coordinate directly with USACE, USDA Wildlife Services, and CRITFC on all hazing efforts.  

Use of the non-lethal hazing tools will be carried out as outlined in recommendations made by FPOM in 2007.  All interactions with sea lions and hazing efforts conducted will be recorded as they occur and summarized in a project report (prepared by ODFW, WDFW, and CRITFC).

JUSTIFICATON OF THE PROPOSED STUDY AREA
Much of the justification for this project is described in the background section of this document.  Since Bonneville Dam is the first major restriction to fish passage on the mainstem lower Columbia River (RM145), it is the location where most pinniped predation activity is likely to occur.  Several years of preliminary work on this issue has been carried out at this location documenting the problem and evaluating various tools and approaches to reducing salmonid losses caused by pinniped predation.  Bonneville Dam is the site identified in the States’ Sec. 120 request to NMFS for lethal removal authority.  The ability to capture and remove sea lions in this area was demonstrated by the trapping operations conducted in 2007-2012.

SCHEDULE
Planning, operations, and safety training.  In consultation with Bonneville Project and USACE Fisheries Field Unit and Bonneville Project staff (Ben Hausmann and Robert Stansell) we will schedule planning meetings, training, and safety reviews prior to the initiation of major operations within the BRZ.  Our first meeting with key project staff will take place in late January or early February.  We will consult regularly throughout the season with USACE staff on all operations.  While the bulk of trapping operations will end by June, other on-water operations in the BRZ (e.g., trap maintenance and any fall trapping activities) will continue through the end of 2013.

Placement and use of sea lion capture floats.  We plan to move and anchor the floating sea lion traps into place below the dam (as described above) in late February or early March 2013.  The traps will be locked open and monitored daily for use by sea lions.  We will begin capture, marking, and/or removal operations as soon as sea lions in the area and begin using the traps as resting areas. We plan to use our barge to handle and mark the sea lions, but will occasionally request the assistance of the USACE rigging crew for the removal of predatory sea lions to our vehicles on shore.  We will be able to provide ample notice of our needs to USACE staff, usually planning at least one day ahead of time.  If sea lions are regularly using the trap, we anticipate capture and marking activities to take place 2-4 times per week, depending upon use of the trap by pinnipeds.  Spring trapping and marking activities will occur through the end of May.  Additional trapping, marking and removal operations may take place in the fall of 2013 if known predatory CSL are observed in the area at that time.

On-water pinniped hazing.  Some non-lethal hazing from boats (and shore) focused on increasing trapping opportunities may begin once traps are deployed in early March.   Staff involved in this activity will receive all required state and federal training for these operations.  Additional boat-based hazing activities directed toward CSL may take place through May.  All boat-based hazing activities in the BRZ will be coordinated daily with Control Room staff, USACE Fisheries Field Unit personnel, and USDA Wildlife Services staff conducting hazing activities from the project facilities.  VHF-radio contact will be maintained with Control Room staff are active in the BRZ.

Trapping operation
Trapping and handling sea lions will begin in early March and continue through late May.

Removal of individual predatory sea lions.
If our current authority for permanent removal of known predatory CSL survives the current legal challenge, those activities would begin as soon as CSL arrive at Bonneville Dam, usually in late March or early April.  As was done in previous years, we will coordinate these activities with USACE, NMFS, federal, state and local law enforcement, and others with respect to capture, relocation, removal, temporary holding, transportation of live animals, collection of biological specimens, and safety and security needs.  We will schedule and hold project evaluation meetings on trapping and removal operations, and all other activities, as necessary through the end of the calendar year.  

Scat (fecal) sample collections.  We plan to collect fecal samples from any haul-out site used by pinnipeds within the BRZ on a daily basis from January through the end of 2013.  Haul-out sites used by sea lions will be checked regularly from boats or shore and samples will be collected as they are available.

Block sea lion access to part of the Corner Collector apron.  Throughout the 2013 season we will monitor the concrete blocks placed on the apron below the corner collector wall to insure they remain in place and to evaluate their effectiveness at keeping sea lions from using the area as a haul-out site.
In recent years, a small number of predatory CSL have been observed foraging for salmonids in the BRZ during fall months.  We plan to be ready to capture and remove known individual predatory sea lions using the traps at any time of the year.  This may necessitate redeploying the traps to alternate locations in the fall to entice the sea lions to use them as resting areas.  The timing and locations for this deployment will be determined by the presence and behaviors of the sea lions in the fall of 2013.

FACILITIES AND EQUIPMENT REQUIREMENTS
Movement and mooring of the traps in the water will be conducted by our project staff and vessels. At the end of the project we request permission to moor the traps and handling barge against the existing pilings and in the dead water area below the old navigation lock on the south side of PH1.  

We will occasionally request the assistance from the Bonneville rigging crew to remove individual predatory sea lions from our handling barge on the water to our transport vehicles on shore at Cascade Island.  We expect trapping to occur 2-4 days per week and will make every attempt to schedule particular days for this activity so that we minimize conflicts with other project work.  On the water we will move sea lions from the traps into smaller transfer cages that can be lifted from the handling barge and placed in the bed of our pickup truck or placed into the 5th wheel sea lion trailer.  When it better fits the work schedule of the rigging crew and our staff, we will request to barge captured animals through the navigation lock and above the forebay to the gravel boat ramp behind the Bonneville service building.  We have successfully used this ramp in the past to launch and retrieve boats, equipment, and sea lions.

We request permission to moor one vessel at the dock below the navigation lock on a daily basis, as was done in previous years.  Having a boat at this location is essential for quick access to our other vessels moored below the old navigation lock and our traps.  This is particularly important for pre-dawn capture operations, security, and the ability to quickly respond to any emergency situation involving the traps.  We will make every effort to keep our boat on the inside of this dock (except during extremely low water conditions).  Our other boats and barge will be moored at the log booms below the old navigation lock.
We will require security access for our staff to enter and leave both the Oregon and Washington sides of the facility on a daily basis.  We request access to the project at night, primarily late evening and pre-dawn hours, to monitor and operate the sea lion traps.  In recent years, our most successful trapping has occurred during the two hour period before daylight.  As in previous years, we will contact Bonneville Control upon entry to the project during these hours.
There will be additional needs related to removal of live or dead sea lions (e.g., use of a fork lift and work space).  We will plan to use the space made available to us in previous years in the metal storage building on the north side of the spillway as a secure site for handling sea lions to be euthanized and examined post-mortem.  Additional requests for assistance or equipment will be discussed with Bonneville Project staff as needed during the work season.
PROJECT IMPACTS

Project Services

Our staff will need security access to both sides of the Bonneville Project on a daily basis from January 1 – December 31, 2013.  We request permission to operate our vehicles on the project to access our sea lion capture equipment (Cascades Island) and moored vessels (Robins Island).

Security
Since our sea lion capture operations will take place on Cascades Island, these activities and equipment will be secure from public access.  Our vessels will be used daily in the BRZ and secured nightly at the mooring dock below the navigation lock and below the old navigation lock.  Standard sea lion capture, marking, and release operations should not require additional security.  However, increased security including staff from the States’ Fish & Wildlife law enforcement teams may be used during any permanent removal operations (e.g., transfer to captivity or lethal removal).  At least a moderate level of public interest can be expected, including the potential for opposition from some groups to any permanent removal operations to be conducted.  

Safety
General

All project staff will read the Corps of Engineers General Safety Requirements Manual (#385-1-1).  All staff will receive a safety briefing by USACE staff and a complete orientation of the project, including identification of hazards on land and in the water.  

BRZ Boat Operations

In addition to the standard review of safe boat operations in the BRZ provided by Ben Hausmann (Bonneville Project), state agency staff will provide boat operators and crew with a thorough briefing to include the following: safety equipment checklists, vessel safety checks, review of appropriate clothing and use of floatation gear, radio communication checks (in and out of BRZ) with Bonneville Control, other communication methods and protocols (e.g. cell phones, contact names and numbers), procedures for reporting an emergency, “man over board” equipment and procedures review, etc.  We will conduct in-season safety reviews and discussions among our staffs and at the request of Bonneville Project staff to review specific issues that arise during the year.
Sea lion handling

At the suggestion of Bonneville Project management in 2009, we added additional precautionary actions to our Job Hazard Analysis for handling sea lion cages by crane operation on Cascade Island above the traps.  These include restricting access to the work area to all but the essential crew members and insuring the use of hard hats by our staff.  

Job Hazard Analyses

The Job and Activity Hazard Analyses for activities related to this work are attached to this document.  

LIST OF BOATS, PERSONNEL AND VEHICLES
REG.

NAME
LENGTH/MAKE

AGENCY
POC

R-4

Research 4
24’ Almar


WDFW
Jeffries, Steve

R-5

Research 5
24’ Almar


ODFW

Brown, Robin

R-6

Research 6
22’ Boston Whaler

ODFW

Brown, Robin

R-7

Research 7
19’ Boston Whaler

WDFW
Jeffries, Steve

OR 997UB
Duckworth
21’ Duckworth

ODFW 
Brown, Robin

WDFW 539
WDFW 539
25’ TuffBoat


WDFW
Jeffries, Steve

WDFW 501
WDFW 501
21’ North River

WDFW
Jeffries, Steve

WDFW 31
WDFW 31
22’ North River

WDFW
Jeffries, Steve

Sea Dory
Sea Dory
22’ Sea Dory


CRITFC
Hatch, Doug

NAME

AGENCY 

ACTIVITY

Brown, Robin

ODFW

BRZ Boat Ops, Sea Lion Captures

Jeffries, Steve

WDFW

“


“

Gearin, Pat

NMFS


“


“

Norberg, Brent
NMFS


“


“

Wright, Bryan

ODFW


“


“

Riemer, Susan

ODFW


“


“

Sandra Jonker

WDFW

“


“

Brown, Mike

WDFW

“


“

Josh Oliver

WDFW

“


“
Tennis, Matt

PSMFC

“


“

Heiner, Dan

PSMFC

“


“

TBA (4)

PSMFC

“


“

Hatch, Doug

CRITFC

“


“

Whitaker, John
CRITFC

“


“

LICENSE
ST
DESCRIPTION
COLOR
AGENCY
POC

E226583
OR
Dodge PU

White

ODFW

Brown, Robin

E254783
OR
Ford PU

White

ODFW

Brown, Robin

2633M

WA
Ford PU

Green

WDFW
Jeffries, Steve

US Gov
US
Chev PU

White

NMFS

Gearin, Pat

1033M

WA
Ford PU

Green

WDFW
Jeffries, Steve

BRZ Access Request
Number:   2013-



             Date Requested:  11/26/12
Title:   Sea lion capture, marking, tracking, hazing and removal in the BRZ

Project Point of Contact:  Ben Hausmann

Requested By:   ODFW, WDFW

Requester Point of Contact:  Robin Brown (ODFW); Steve Jeffries (WDFW)

Scope of work:  Perform sea lion capture, marking, tracking, hazing, and removal operations in the BRZ to reduce predation losses of salmonids.

NOTE:  SPILLWAY TO BE ON SEAL EXCEPT BAYS 1 AND 18.   BAYS 1 AND 18 TO BE OPEN NOT GREATER THAN 4".

SPILLWAY REMOTE HOIST FEEDER CIRCUIT BREAKERS TO BE OPEN AND CLEARANCE APPLIED.

Schedule for 2013:  Deployment of sea lion traps is planned for the first week of March.  Limited boat-based sea lion hazing activities in the BRZ may begin once traps are deployed.  Boat operations in the BRZ to capture sea lions is expected to occur 2-4 days per week from March through May.  Boat operations to conduct maintenance or to move sea lion traps may occur at any time during 2013, including all areas of the BRZ tailrace and forebay.  Deployment and operation of sea lion trap(s) may also take place during September through December 2013 if predatory sea lions are observed in the BRZ as they were in the fall.  Some level of boat operation in the BRZ related to the above tasks in requested for the 2013 calendar year under this permit.

Map:   All areas of BRZ tailraces and forebay.
Boat Operators: ODFW, WDFW, NMFS, PSMFC and CRITFC trained boat operators.

Flag Issued:  NO

JHA:  

AHA:  

Radio Frequency:  Marine Band 14

Pre Work Safety Meeting:  February 2013 (date TBA)

JOB AND ACTIVITY HAZARD ANALYSIS:  GENERAL OPERATIONS RELATED TO SEA LION TASKS

	PRINCIPLE STEPS
	POTENTIAL HAZARDS
	RECOMMENDED CONTROLS

	1. Hazing boat operations in BRZ.
	Slip hazards on ramps and docks.
	Wear rubber-soled boots and personal flotation at all times.

	
	Lifting heavy equipment; potential for muscle and back strain.
	Never attempt to lift heavy objects alone; use safe lifting techniques such as lifting with legs rather than back.

	
	Working in severe weather.


	Monitor weather forecasts; prepare for severe weather conditions.  Wear appropriate layers of warm and waterproof clothing; carry spare dry clothing.

	
	Working in boats.


	Conduct pre-season safety meeting to review all potential hazards, safety concerns, emergency response.  Conduct twice monthly safety debriefings of boat crews to identify any new safety issues.  Carry Bonneville Project staff (e.g., safety officers) as operations monitors as requested (as least monthly).  Use dedicated boat operator with no additional duties at any time.  Maintain safe and appropriate speeds and maneuvers as dictated by water conditions, proximity to structures, shorelines, anglers, etc.  Wear personal floatation at all times; keep life ring with 50’ line available at all times.  Maintain VHF marine radio contact with Control Room for reporting emergencies; keep cell phones available and charged, along with emergency phone contact list.  Be aware of all BRZ safety hazards such as underwater turbulence near spills and outflows, overhead wires and submerged equipment. 

	
	Use of pyrotechnics; potential for burns, eye and hearing damage.
	All staff will receive firearm safety and use training.  Gloves will be worn as appropriate.  Eye and ear protection will be used at all times.  Specific instruction in the use and deployment of various hazing tools will be given to all staff.  First aid supplies will be carried at all times.  

	2. Sea lion trap operations.
	Lifting heavy equipment; potential for muscle and back strain.
	Never attempt to lift heavy objects alone; use safe lifting techniques such as lifting with legs rather than back.

	
	Potential for being struck by falling objects; head or foot injury.
	Always wear hardhats and steel-toed boots.  Be aware at all times of location of crane, boom and lift cables.

	
	Sea lion bites.


	Only experienced staff will be in close proximity to sea lions, handling boards, and transfer cages.  Gloves and protective clothing will be worn.

	
	Working on boats and trap in the water when sea lions present.
	Always wear personal flotation (and safety lines as necessary).  Keep life line and throw ring at ready.

	3. Scat (fecal) collections.
	Working near water.
	Personal floatation will be worn at all times.

	
	Personal sanitation.
	Gloves and other appropriate equipment will be used during collection, storage, and processing of samples.


Job Hazard Analysis:  Bonneville Sea Lion Capture Operations 

	PRINCIPLE STEPS
	POTENTIAL HAZARDS
	RECOMMENDED CONTROLS (FROM EM 385-1-1)

	1. General boat operations in BRZ
	All hazards
	All boat operations in BRZ will be conducted under safety guidelines previously described in Job Hazard Analysis submitted for work in 2007 as permitted under BRZ permit Nos. 07-004 and 07-013; PFDs will be worn at all times (see Controls under “General Operations” in previous hazard analysis above).

	2. Boat safety specific to capture operations
	Collisions, anchor line entanglements, etc., during close operations near trap and other boats
	Boats will be operated a very low speeds while near trap, anchor lines and other project vessels; communications between vessels will be maintained via VHF radios on working channel 82

	
	Man overboard (MOB) from boat or sea lion trap
	Upon MOB incident, MOB alert will be relayed to all project staff, boat motors will be placed in neutral gear until whereabouts of MOB is clearly determined; all boats will be equipped with throw life rings, float cushions, safety lines and boat hooks; one boat (R-6 22’ open Boston Whaler) is designated as primary MOB recovery boat; other boats will assist as necessary; all staff will receive instructions regarding MOB recovery; in each boat one person on each boat will be designated as lead for MOB recovery (responsible for safety ring, etc.); second person will assist with recovery; third will operate boat ONLY; condition of MOB will be assessed once onboard; if in danger of hypothermia, MOB will be immediately transported to Nav Lock dock for treatment; (emergency medical assistance may be requested); in the event MOB is unconscious, Bonneville Control will be notified immediately, emergency medical assistance will be requested to Oregon side, (Nav Lock dock); crew members will be CPR/First Aid certified

	3. Working on sea lion trap
	Falling in trap
	Only experienced staff (10-20 yrs of trap procedure operations) will work on trap; there are multiple staff from ODFW, WDFW, and NMFS with this experience and will be so-designated; PFDs and hard hats will be worn at all times; crew on trap will be in VHF radio communications with boats and crane operation crew on shore; anyone falling in trap will be assisted by experienced crew on trap to divert sea lions with poles/crowder boards and help persons climb out of trap; any injuries will be assessed immediately and appropriate medical response will be taken (e.g. first aid and/or call to Bonneville Control for emergency medical assistance to Oregon side, Nav Lock dock); 

	
	Sea lion bites
	Experienced staff on trap will remain vigilant regarding sea lion locations and movements within trap to minimize chance of being bitten; any one bitten will have injury assessed immediately; injuries worse than broken skin (e.g. open wound in muscle; broken bone) will result in immediate report to Bonneville Control requesting emergency medical assistance and transport of injured staff to Oregon side, Nav Lock dock

	
	Bodily injury from mechanical sources
	Hardhats and protective gloves will be worn by staff working on trap; any injuries to extremities caused by movement of equipment will be immediately assessed and responded to as appropriate (see sea lion bites)

	4. Crane work on deck
	Potential for being struck by falling objects causing head injury or foot injury.
	Project staff not part of USACE rigging crew will stay well clear of crane operations; be aware, at all times, of the location of the crane and the crane boom; staff may assist with transfer of sea lions from lifting cages to trailer or truck, following guidance of rigging crew; always wear hard hats, steel-toed boots and hand protection (*05.D.01, 02, 04, 05, A.08, and 08.A-.B).  Avoid climbing on top of equipment; remain on ground.

	
	Lifting heavy equipment causing the potential for back strain.
	Never attempt to lift a heavy object by yourself; use a back brace; use safe lifting techniques such as lifting with your legs rather than with your back.

	5. General precautions
	Crane operations
	Be aware of crane boom position at all times; remain well clear of boom and lift cage until loading to trailer of truck is taking place; hardhats and protective gloves will be worn by staff working near crane, cages, trailer or trucks

	
	Working in severe weather.
	Be alert to and prepare for severe weather; wear several layers of warm clothing for protection from the cold and, as the weather indicates, a waterproof over-garment to be protected from the rain (*06.J).

	Crane, boats, sea lion trap, cages, trailer, trucks
	Inspections and experience with equipment required prior to use
	Instruction or review in using equipment according to the manufacturers’ instructions; USACE rigging crew will oversee and conduct crane operations; all boat operators will be trained and have necessary levels of experience; only experienced project staff will work on trap;  documented safety meeting prior to work.  First Aid/CPR training (*03.A.02 and 03.D)


                                                                                                                                                                          1

