Yakama Nation Fisheries Resources and Management Program

Pacific Lamprey Project

BONNEVILLE DAM 2017

PROJECT WORK PLAN

A key component for the restoration of Pacific Lamprey to the Yakima River Basin and other rivers within the Yakama Nation Ceded Lands is to collect adults from lower Columbia River dams for outplanting. The Yakama Nation Fisheries Resource Management Program (YNFRMP) proposes to collect up to 392 adult Pacific lamprey from Bonneville Project fish way. YNFRMP staff would come to Bonneville Dam and pick up adult lampreys from the Adult Fish Facility (AFF) traps on the Washington Shore (and other locations identified collaboratively). We will insure timely pickup times to not exceed the 48 hour maximum holding time in the AFF holding tanks. Upon USACOE approval, YNFRMP anticipates beginning this collection in May/June 2017 and continuing until last week of August or until target is met, whichever is first. We would utilize our 300 gallon fish transport tank for moving adults on and off the project. YNFRMP has permitting to collect adult lampreys at the project. FPOM already approved this work 2010-2016 and we request approval for 2017. YNFRMP would work with other tribes to help facilitate their perspective collections as well.

PROJECT IMPACT STATEMENT

YNFRMP has no anticipated impacts to the existing project activities. Measures will be taken to assure project safety.

JOB HAZARD SAFETY ANALYSIS

See attached Job Hazard Safety Analysis sheet.

MATERIAL SAFETY DATA SHEETS (MSDS)

No hazardous materials will be brought on site for this activity.

FUNDING ARRANGEMENTS

No project support will be necessary to perform job activities.

PERMITS

YNFRMP Pacific Lamprey Project has a permit for collection issued from the Yakama Nation.

PERSONNEL LIST

NAME			AGENCY	ACTIVITY			EXPIRATION

1ST AID		CPR

BEAL, TYLER		YN 		Fishways 		5/15/2017		5/15/2017

LUMLEY, DAVE’Y 		YN		Fishways		7/19/2018		7/19/2018

LAMPMAN, RALPH 	YN		Fishways		TBA			TBA

GOUDY, SEAN		YN 		Fishways		7/19/2018		7/19/2018

WAPATO, LEONA		YN		Fishways		TBA			TBA

SWAN, JAROD		YN		Fishways		TBA			TBA

TBA				YN		Fishways		TBA			TBA

VEHICLE LIST

LICENSE	ST		DESCRIPT	COLOR	AGENCY	OWNER	POC/CREW BOSS

G63 1024R	GOVT		CHEVY	GREY  	YN		US GOVT	LAMPMAN, RALPH

G63 2535N 	GOVT		DODGE	WHITE	YN		US GOVT	LAMPMAN, RALPH