Yakama Nation Fisheries Resources Management Program

Pacific Lamprey Project

JOHN DAY DAM 2017

PROJECT WORK PLAN

A key component for the restoration of Pacific Lamprey to the Yakima River Basin and other rivers within the Yakama Nation Ceded Lands is to collect adults from Lower Columbia River dams for outplanting. The Yakama Nation Fisheries Resource Management Program (YNFRMP) proposes to collect up to 453 adult Pacific Lamprey from John Day Dam behind the picket leads using pot traps at the North fishway and from the lamprey winch-operated trap box in the South fishway. YNFRMP and Columbia River Inter-Tribal Fish Commission (CRITFC) staff would come to John Day Dam and deploy pot traps in the North fishway and set the trap box in the South fishway. Trap placement was chosen to avoid contact with any migrating salmonids. Traps would be checked daily. Trapped lamprey would be transported to Prosser Hatchery via a 300-gallon fish transport tank supplied with oxygen. The YNFRMP plans to coordinate schedules with the CRITFC, Confederated Tribes of the Umatilla Indian Reservation (CTUIR), and Nez Perce Tribe staff, and pick up adult lampreys until the target is met. Upon USACOE’s approval, YN/CRITFC would begin trapping in June and likely finish in October or until target is met, whichever is first. YNFRMP has permitting to collect adult lampreys at the project. The USACOE’s FPOM group approved this activity in June 2010-2016 and we request approval for 2017. YNFRMP has already initiated the coordination with Tammy Mackey and Miroslaw Zyndol regarding this work. YNFRMP may also help facilitate other tribes collect their perspective collections as well.

PROJECT IMPACT STATEMENT

YNFRMP has no anticipated impacts to the existing project activities.  Measures will be taken to assure project safety.

JOB HAZARD SAFETY ANALYSIS

See attached Job Hazard Safety Analysis sheet.

MATERIAL SAFETY DATA SHEETS (MSDS)

No hazardous materials will be brought on site for this activity.

FUNDING ARRANGEMENTS

No project support will be necessary to perform job activities.

PERMITS

YNFRMP Pacific Lamprey Project has a permit for collection issued from the Yakama Nation.

PERSONNEL LIST

NAME			AGENCY	ACTIVITY			EXPIRATION

1ST AID		CPR

BEAL, TYLER		YN 		Fishways 		5/15/2017		5/15/2017

LUMLEY, DAVE’Y 		YN		Fishways		7/19/2018		7/19/2018

LAMPMAN, RALPH 	YN		Fishways		TBA			TBA

GOUDY, SEAN		YN 		Fishways		7/19/2018		7/19/2018

WAPATO, LEONA		YN		Fishways		TBA			TBA

SWAN	, JAROD 		YN		Fishways		TBA			TBA

TBA				YN		Fishways		TBA			TBA

VEHICLE LIST

LICENSE	ST		DESCRIPT	COLOR	AGENCY	OWNER	POC/CREW BOSS

G63 1024R	GOVT		CHEVY	GREY  	YN		US GOVT	LAMPMAN, RALPH

G63 2535N 	GOVT		DODGE	WHITE	YN		US GOVT	LAMPMAN, RALPH