THE DALLES FISHWAY DEWATER SCHEDULE

2022-23

Operate AWS	with 1 fish unit	Debris management PDT		Nov 24-Dec1

FU1, FU2 and AWS OOS			ROV inspect intakes		Dec1

East Fishladder 				Dewater			Dec 6, 2022

- 155 repair

- 154 and 155 lamprey orifice cut

- Inspect lower ladder grating

- Scan for PITs (TDF)

- ROV exit trashrack inspect

- Install exit oil boom

East Fishway below tailwater			ROV				Dec ?, 2022

- Inspect grating

North Fishladder				Dewater			Jan 9, 2023

- Inspect diffuser valve at count station

- Pull Exit trashrack inspect

- Pull PUD intake trashrack inspect

- Remove more vegetation

North Fishway below tailwater		ROV 				Jan ?, 2023

- Inspect grating

- Finish SCADA north entrance

Ice Trash Sluiceway 				OOS				Dec 16, 2022

- Endgate inspect

- Lower channel check for spalling

*Return date for each fishway dependent on work completion.

*One fishway out of service at a time.

*Apply full flushing overnight after EFL dewater and fish