2010 ANNUAL FISHWAYS STATUS REPORT

JOHN DAY DAM

[image: image1.jpg]



Date: Jan, 2011
From:  Miroslaw Zyndol and JD Fisheries team: Terry Hurd, Jim Dillon, Dale Klindt, Pete Rankin and Eric Grosvenor
2010 FISHWAY OPERATING SCHEDULE 
The following information includes fishway operation for calendar year 2010.  Total length of time for annual fishway outages can be determined by referring to previous years’ annual reports. 

	2010 FISHWAY OPERATING SCHEDULE

	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	 
	MONTHS

	DESRIPTION
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D

	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	North Adult Fishway
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	Dewatered for winter maintenance
	1/1 - 4/9
	 
	 
	 
	 
	 
	 
	 
	 
	 

	In full operation with attraction water
	 
	 
	 
	4/10-12/6
	 

	Attraction water off half day for ROV
	 
	 
	 
	 
	 
	 
	 
	8/9
	 
	 
	 
	 

	Dewatered for winter maintenance
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	12/7 - 12/31

	South Adult Fishway
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	In full operation with attraction water
	1/22 - 12/31

	Attraction water off half day for ROV
	 
	 
	 
	 
	 
	 
	 
	8/9
	 
	 
	 
	 

	Dewatered for winter maintenance
	1/12-1/21
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	Smolt Monitoring Facility
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	Dewatered for winter maintenance
	1/1 - 3/30
	 
	 
	 
	 
	 
	 
	 
	 
	 

	In full operation w/juvenile sampling.
	 
	 
	 
	3/31-7/28
	 
	8/29-9/15
	 
	 
	 

	Water temp 70 F. Condition sampling - 100 fish Mon. & Thurs. System in bypass at switch gate on other days.
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	
	 
	 
	 
	 
	 
	 
	 
	7/29-8/28
	 
	 
	 
	 

	
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	in bypass for full flow PIT tag detect.
	 
	 
	 
	 
	 
	 
	 
	 
	9/16-11/29
	 

	System dewatered for winter.
	
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	11/29- 12/31

	Juvenile Bypass System
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	1/3 gatewell orifice open, rotate 2X/wk
	1/1 - 3/31
	 
	 
	 
	 
	 
	 
	 
	 
	12/1-12/31

	Full operation
	 
	 
	 
	4/1 - 11/31
	 

	Spillway
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 

	Closed
	1/1 - 4/9
	 
	 
	 
	 
	 
	 
	 
	 
	

	30%/40% according to experimental block design.
	 
	 
	 
	4/10 - 8/31
	 
	 
	 
	 

	
	 
	 
	 
	
	 
	 
	 
	 

	Bay 2 only, 1.5 KCFS daylight hrs only.NFL Attraction.
	 
	 
	 
	 
	 
	 
	 
	 
	9/1 - 11/30
	 

	
	 
	 
	 
	 
	 
	 
	 
	 
	
	 

	Closed.
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	 
	12/1-12/31


2010 FISH RELATED DEWATERINGS 

FISHWAY DEWATERING PROCEDURES

Bulkheads are installed and drain valves open to dewater various areas of fishways.  Fisheries personnel enter these areas to salvage fish that become stranded and /or trapped in shallow pools behind weirs.   Minimal handling of fish is applied.  Fish that are reluctant to vacate an area are captured and transported to the forebay or tailwater, depending on circumstances such as fish species, age class and stress levels.   A follow up inspection is made to account for possible missed fish.  Efforts are made to provide continual water supply during the entire operation to reduce fish stranding.  Fishway areas not included on this list are inspected by ROV.  

	John Day Dam Fish Ladder Dewatering Results

	Key: catfish=ca, mountain whitefish=mw, common carp=cc, sucker species=su

	Date
	Event
	Chinook
	Steelhead
	Sockeye
	Coho
	Lamprey
	Shad
	Other
	Comments
	Morts
	Cause

	1/12/2010
	South Ladder
	0
	3
	0
	0
	0
	0
	 
	 
	0
	0

	12/2/2010
	North ladder
	0
	0
	0
	0
	0
	0
	12 sturgeon
	 
	0
	0

	12/8/2010
	North entrance
	1
	6
	0
	0
	0
	16
	35 sturgeon
	26 ca 2mw 6 cc 5su
	0
	0


	Smolt Monitoring Facility Dewatering Results

	Key: catfish=ca, mountain whitefish=mw, common carp=cc, sucker species=su

	Date
	Event
	Chinook
	Steelhead
	Sockeye
	Coho
	Lamprey
	Shad
	Other
	Comments
	Morts
	Cause

	11/29/2010
	SMF/PDS
	0
	50
	0
	1
	33
	20
	5 sturgeon
	15 ca
	0
	0


TURBINE DEWATERING PROCEDURES

Turbine dewatering for routine maintenance usually involves low numbers of fish, due to operational guidelines.  If a turbine unit fails, operational guidelines cannot always be followed, which usually results in higher numbers of fish entrapment.  Removal of fish from these areas has a greater fish stress risk due to handling.  Procedures are continually analyzed to determine the best method for preventing fish stress or loss.  Fish are removed from scroll case and draft tubes by fish bags.  If numbers of fish are higher than two bags, transport tanks are placed in the draft tube gallery for transport by crane.  Fish are released to tailwater either with bag and rope or tank and crane.   
	John Day Dam Turbine Dewatering Results

	Key: catfish=ca, mountain whitefish=mw, common carp=cc, sucker species=su

	Date
	Event
	Chinook
	Steelhead
	Sockeye
	Coho
	Lamprey
	Shad
	Other
	Comments
	Morts
	Cause

	5/25/2010
	MU 12 scroll case
	0
	0
	0
	0
	0
	0
	0
	NO FISH
	0
	0

	5/25/2010
	MU 12 draft tube
	1 CH0
	0
	0
	0
	0
	0
	2 Sturgeon
	1 small cat
	0
	0

	7/26/2010
	MU11 scroll case
	0
	0
	0
	0
	0
	0
	2crappie,

1 SMB
	excellent condition
	0
	0

	7/27/2010
	MU11 draft tube
	0
	0
	0
	0
	0
	0
	1 Sturgeon, 5 ca
	excellent condition
	0
	0

	10/12/2010
	MU13 scroll case
	0
	0
	0
	0
	0
	0
	5 ca
	excellent condition
	0
	0

	10/13/2010
	MU13 draft tube
	0
	0
	0
	0
	0
	0
	6 ca
	excellent condition
	0
	0


2010 - 2007 FISHWAY INSPECTION COMPARISON

Two adult fishway inspections are conducted per day during the adult fish passage season (March 1 to November 31).  One adult fishway inspection is conducted per day during the non- passage season.  Items shown in italics are inspected once per day.  All other items are inspected during every fishway inspection.  Guidelines are provided by the COE Fish Passage Plan.  Weekly fishway status reports are provided throughout the year.  Inspections of the John Day Smolt Monitor Facility are made once per two hours, 24 hours per day during the juvenile sampling season (April 1 to Sept 15.) SMF status reports are included in the weekly fishway status report.  Increased or continual problem areas indicated in red. 
 % OUT CRITERIA ARE ROUNDED OFF TO THE NEAREST PERCENT. 
	TOTALS FOR 2010
	2009
	2008
	2007

	 
	Total #
	% OOC
	Total #
	% OOC
	Total #
	% OOC
	Total #
	% OOC

	John Day Dam
	 
	 
	 
	 
	 
	 
	 
	 

	Number of inspections
	639
	
	638
	 
	610
	 
	637
	 

	NORTH FISHWAY
	 
	
	 
	 
	 
	 
	 
	 

	Exit differential
	1
	0.2%
	1
	0.2
	0
	0
	6
	1

	Exit regulating weirs position  
	0
	0.0%
	0
	0
	0
	0
	5
	0.8

	Count station differential
	0
	0.0%
	0
	0
	0
	0
	1
	0.2

	Weir crest depth
	0
	0.0%
	1
	0.2
	0
	0
	0
	0

	Entrance differential
	9
	1.4%
	3
	0.5
	3
	0.5
	18
	2.8

	Entrance weir EW1
	35
	5.5%
	58
	9.1
	40
	7
	49
	7.7

	Entrance weir EW2
	0
	0.0%
	0
	0
	0
	0
	0
	0

	SOUTH FISHWAY
	 
	
	 
	 
	 
	 
	 
	 

	Exit differential
	0
	0.0%
	0
	0
	0
	0
	0
	0

	Exit regulating  weirs position 
	0
	0.0%
	1
	0.2
	0
	0
	0
	0

	Count station differential
	1
	0.2%
	0
	0
	1
	0.2
	0
	0

	Weir crest depth
	0
	0.0%
	0
	0
	0
	0
	0
	0

	South entrance differential
	4
	0.6%
	2
	0.3
	2
	0.3
	0
	0

	Entrance weir SE1
	17
	2.7%
	2
	0.3
	14
	2.3
	24
	3.8

	Collection channel velocity
	0
	0.0%
	0
	0
	0
	0
	92
	30.1

	Bay 1 differential
	3
	0.5%
	2
	0.3
	7
	1.1
	5
	0.8

	N.entrance PH(Bay 19)differential
	2
	0.3%
	4
	0.6
	9
	1.5
	4
	0.6

	Entrance weir NE1
	16
	2.5%
	10
	1.6
	2
	3.3
	12
	1.9

	Entrance weir NE2
	3
	0.5%
	4
	0.6
	3
	0.5
	9
	1.4

	JUVENILE PASSAGE
	 
	
	 
	 
	 
	 
	 
	 

	Forebay/bypass conduit differential
	0
	0.0%
	3
	0.5
	2
	0.3
	10
	1.6

	Submersible traveling screens
	0
	0.0%
	0
	0
	2
	0.3
	0
	0

	Turbine trashrack drawdown
	0
	0.0%
	0
	0
	0
	0
	           0
	 

	Vert barrier screen drawdown
	0
	0.0%
	0
	0
	0
	0
	 
	 

	Spill volume
	0
	0.0%
	0
	0
	4
	0.6
	 
	 

	Spill pattern
	0
	0.0%
	0
	0
	0
	0
	           5
	               0.8

	Turbine Unit Priority
	34
	5.3%
	28
	4.4
	246
	40
	         17
	               2.7

	Turbine 1% Efficiency 
	0
	0.0%
	1
	0.2
	0
	0
	           0
	                  0


Numbers in RED represent increase of OOC occurrence over the previous year, 2009. See discussion below. 
Discussion

North Fishway entrance differential was OOC (less than 1.0 ‘) more often (1.4%) than in 2009 (0.5 %.)   This is due to the low tail water and the design limitations during late summer months (July through September.)  New entrance improvements, currently underway for the next year, 2012 construction will eliminate this issue.    
South Fishway entrance SE-1 differential was OOC (less than 1.0’) more often (2.7%) than in 2009 (0.3 %,) but in line with 2007-2008 data.  Due to the antiquated control system (40 years old!) New automation should improve its performance in 2011. 

South Fishway entrance weir N-1 depth was OOC (less than 8.0’) slightly more often (2.5%) than in 2009 (1.6 %.)  Similar to the SE-1 problem above, it should be improved by the new automation installed for 2011. 
Unit priority was OOC slightly more often (5.3%) than in 2009 (4.4 %;) it was due to the Line 1 outage for biannual maintenance in October ‘10.  
New method of using a timed float was used in 2009 and it showed that the JD South collection channel‘s velocities were always in criteria (Fig. 3) No velocities data were collected in 2010, but we have plans to resume collecting them in 2011.  
FISH COUNTING
Visual fish counting was conducted 4/1/09 to 10/31/09 by Washington Dept of Fish and Wildlife contract. Counts were sent electronically directly to data base. No video counting of adult salmonids was performed in 2010.   
WATER QUALITY

River temperature was read at south forebay at John Day. Water clarity was read by Secchi dish at a counting station. This data was collected in ’10 per regional request to maintain historical data base; it will be compiled into the comprehensive Regional 2010 Annual Fish Passage Report. 
AVIAN PREDATOR ABATEMENT
The new, comprehensive avian line grid with 128 lines was installed at JD tailrace BRZ for 2011 as shown on   Map 1. 
Additionally, USDA was contracted to provide hazing abatement with pyrotechnics from boats, April 15 through July 15, 2010. 

Overall, the presence of gulls at John Day tailrace BRZ decreased dramatically in 2010, as demonstrated by our internal JD Fisheries observations in Fig.1. (Those interested in more detailed estimates of avian predation at JD should refer to the 2010 FFU’s study report.) 

[image: image2.png]


 

Map 1; avian array at JD Tailrace BRZ installed in 2010. 

[image: image3.png]6000

5000

4000

3000

2000

1000

JD GULLS 2000 - 2010

2000 2001 2002 2003 2004 2005 2006 2007 2008 2009 2010

mApr
= May
= Jun
mJul

= Aug
= Sep





Fig. 1; Monthly gull numbers observed at John Day’s tailrace during daily fishway inspections

PIKEMINNOW ABATEMENT

Dam angling at John Day BRZs was performed  in 2010, May through August by a new crew from Washington Department Fish and Wildlife (under contract with Pacific States Marine Commission ,) while in the previous years, 2006 through 2009 fishing was done by USDA crew.  With total of 2,666 NPM caught, the 2010 season was considerably less productive as compared   with the previous four years. For example, USDA fisherman caught 3,899 NPM in 2009, which itself was less productive as compared with 2006 and 2007 but similar to 2008.  Planning is underway to continue dam angling in 2011 as we find this program important in eliminating predation on migrating juvenile salmonids immediately downstream of the dam. 

JOHN DAY DAM FISH WAY AVERAGE VELOCITIES

[image: image4.emf]The John Day Dam Fishway Average Velocities

1.00

2.00

3.00

4.00

5.00

6.00

7.00

8.00

1/15/20092/15/20093/15/20094/15/20095/15/20096/15/20097/15/20098/15/20099/15/2009 10/15/200911/15/2009

Month

Velocities (fps)

John Day Collection Channel John Day South Entrance John Day North Entrance

JD North ladder 

dewatered 

11/16/2009

Fig. 3; Fishway channel water velocities were measured three times weekly during Adult Fish Passage Season (Mar – Dec 1) in 2009. Wooden floats were timed through all fishway channels that are supplemented by auxiliary water and results were provided in the project weekly fishway status report. 
JD Fisheries did not measure the velocities in 2010 since they were always in criteria in 2009, but we are planning to start them again in 2011. 






