 
CENWP-OP-B                                                                                               05 February 2001

MEMORANDUM FOR CENWP-OP, ATTN: Gary Johnson

SUBJECT: Bonneville Lock and Dam, Fishway and Fish Activities for week 05 of 2001, which covers the period 28 January through 03 February.
1.  OPERATION SUMMARY.

1.1 Daily river flow averaged 126.9 to 133.7 kcfs.  Daily project tailwater elevation averaged 11.7’ to 11.8’ msl.  Daily project forebay elevation averaged 72.8’ to 75.0’ msl.  River temperature averaged 43 to 44° F.  Spill bays 1 and 18, which supply attraction flow for Cascades Island and Bradford Island ladders respectively, were closed to conserve water.

1.2 Unit 3 remained out of service for turbine rehab.   Unit 2 returned to service at 0218 on 28 January.  Unit 6 went out of service at 0506 29 January until 1354 01 February for a high lift pump check valve replacement.  Unit 15 went out of service at 0800 29 January to facilitate the modifications of the gate slot for FGE testing.  

1.3 Fish Units 1 and 2 remain out of service for annual maintenance. 

2.  ACTIVITIES. 
2.1 AWS Closures.  FV6-9 remains out of service while the Washington Shore ladder is dewatered.  FV5-3, FV5-4, and FV5-9 remain out of service while Cascades Island fishway is dewatered.

FV3-9 was closed from 1505 until 1515 on 01 February for cleaning.

2.2 STS Inspections.  STSs are pulled from all units.

2.3 Dewatering and Fish Salvage.   On February 2nd biologists removed four hatchery adult steelhead, six wild adult steelhead and eight suckers, peamouth, and northern pikeminnow from the Second Powerhouse north monolith.  Four of the wild steelhead were dead, as were three of the resident fish.

 
3.   RESEARCH. 

3.1 NMFS Lamprey Tagging and Radio Tracking.  NMFS completed trapping and tagging lamprey in the AFC&MF.  They are still tracking the fish back through the project in cooperation with the University of Idaho.

3.2 WDFW Fish Counting.  WDFW continues 24-h/d video counting at Bradford Island.

4.  FISHWAYS. 
4.1 Project biologists inspected on 29 and 30 January and 01 and 02 February this reporting week.

4.2 Fish Passage Plan Observations.

DATE
LOCATion
FPP Deviation
CAUSE
RESPONSE

All week.
PH1 collection channel electronic velocity meter.
Meter was not working and should register 1.5-4.0 fps.
Unknown.
Waiting on new velocity meters.

All week
Cascade Island bird wires.
One wire is down.
Rangers cut wire to remove entangled gull.
Will repair during winter maintenance period.

4.3  Fish Ladder Temperatures.  Temperatures are measured 3 weirs down from the count station at Bradford Island and at the junction of the UMT and the main ladder at Washington shore.  Thermometers are currently undergoing calibration.
4.4 Sensor Calibration.  Water level sensors were checked for calibration on 02 February this reporting week. 

4.5 Zebra Mussel Monitoring.  The zebra mussel monitoring station was inspected and showed no signs of colonization this reporting week.

5. MISCELLANEOUS

5.1 DSM2 was taken out of service for winter maintenance at 0748 on 29 January.
5.2 The North Monolith at the Second Powerhouse was completely dewatered on 02 February.
5.3 Cascades Island and Washington Shore ladders remain out of service.
5.4 DSM1 remains out of service for water conservation.
5.5 The Ice and Trash Sluiceway at the First Powerhouse remains closed to conserve water.  If temperatures drop below freezing, the ITS will be opened as needed.  All chain gates were closed as well.
                                                                                                     DEBORAH L. CHENOWETH

                                 

                                                              Operations Project Manager

//S//

1
2

