Willamette Fish Passage Operation and Maintenance (W-FPOM) Team meeting

28 June 2017 0900-1100

NWP U.S. Army Corps of Engineers

Portland, Oregon

8th Floor, Operations Conference Room

Conference line: 888-675-2535	Access/Security code: 4849586

- Introductions and agenda updates

- Approve April and May W-FPOM minutes

- Action Items

  - [Apr 2017] Form task group to examine turbine maintenance periods for Detroit and Big Cliff Dams as well as other WVP dams (Walker). Status: No task group meeting has been scheduled yet.

  - [Apr 2017] Form task group to examine adult fish facility operations to incorporate into the WFOP (Walker). Status: No task group meeting has been scheduled yet. This could be a short meeting but the topic needs regional input.

  - [Apr 2017] Look into how spill is allocated across outlet works/spill bays to alleviate TDG issues (Walker). Status: Not completed. Dishman would like to know at what flow the minimum gate opening would no longer be a problem/restriction. ACTION: Taylor, Dishman and Walker will meet to discuss this issue.

  - [Mar 2017] Determine if a turbine unit can be run for 24 hours rather than just during the day to pass water and help keep TDG lower (Spear).  Spear – yes, we can run a unit for 24 hours from BPA’s or a power perspective unless there is some O&M reason why we could not. Status: Although this pattern is physically possible, BPA is not planning to implement this change until some modeling work has been completed to determine the amount of TDG that would be produced and how much of a benefit this is to the fish. Chane and Hart will look into this but there is so much work going on for the Columbia that it may be difficult to find staffing available.  Previous annual water quality reports may aid in determining TDG levels under different operations.

- Updates

  - HMT Updates

    - North Santiam

    - South Santiam

    - McKenzie

    - Middle Fork

  - HGMP updates

  - Research/FPT updates

  - Water Quality Updates

  - Flow update

  - Pinniped Update (ODFW)

  - BPA updates

  - Cougar Fish Facility

  - Fall Creek Fish Facility

- Coordination/Notification forms (need concurrence/discussion)

  - 17WVP01 Hatchery Baseline Monitoring and Evaluation

- Fish Operations Plan:  WFOP homepage: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Willamette_Coordination/WFOP/

  - Status of the 2017 WFOP

  - Change forms

- Task Group Updates.

  - Hatchery Management Team

  - Summer Steelhead (Traylor/Taylor)

  - SWIFT, Flow task group (Piaskowski)