Willamette Fish Passage Operation and Maintenance (W-FPOM) Team

22 March 2017 0900-1200

NWP U.S. Army Corps of Engineers

Portland, Oregon

Block 300 8th Floor Conference Room

Conference line: 888-675-2535	Access/Security code: 4849586

- Introductions and agenda updates.

- Approve January W-FPOM minutes

- Action Items

  - [Jan 2017] HMT Updates.  ACTION: NOAA needs to provide their list of low cost suggestions for the ladder so they can be incorporated into the study design.

  - [Jan 2017] 16BCL03 - ACTION: Walker will discuss minimum gate openings with dam safety for February.

  - [Oct 2016] 16DET06 MFR Minto Fish Facility Power Issues.  ACTION: Hall will check with electricians about the breaker setting levels. Status:  The power analyzer has been installed. In order to understand the problem, the event would have to happen again. The maintenance crew doesn’t have the capacity to investigate or complete moving the breaker.  Most of the solutions involve a contract which makes it difficult.  A hoist may be a good interim solution. This should be CRFM funding since it is a design deficiency.

- Updates

  - HMT Updates

    - North Santiam

    - South Santiam

    - McKenzie

    - Middle Fork

  - HGMP updates

  - Research/FPT updates

  - Water Quality Updates

  - Flow update

  - BPA updates

  - Cougar Fish Facility

  - Fall Creek Fish Facility

- Coordination/Notification forms (need concurrence/discussion)

  - 17BCL04 MFR turbine unit outage

  - 17DET01 Minto Ladder Outage

  - 17CGR01 MFR Unit Outage Plate Cooler Install

  - 17DOR01 Dorena Dam RO Failure, Delayed Refill, & Drawdown

  - 17HCR01 MFR Hills Creek Delayed Refill

- Fish Operations Plan:  WFOP homepage: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Willamette_Coordination/WFOP/

  - Status of the 2017 WFOP.

  - Change forms (several pending)

- Task Group Updates.

  - Active Task Groups.

    - North Santiam temperature targets (Walker) 2017

    - Flow task group/workshop (Piaskowski)

  - Not yet Active Task Groups.

    - Summer Steelhead (Traylor/Taylor)