Willamette Fish Passage Operation and Maintenance (W-FPOM) Team meeting

28 February 2018 0900-1000

NWP U.S. Army Corps of Engineers

Portland, Oregon

Block 300, Lobby Conference Room

Conference line: 877-411-9748	Access code: 7791114

WebEx (if needed): http://usace.webex.com/meet/christopher.e.walker

- Introductions and agenda updates

- Approve January W-FPOM minutes

- Action Items

  - [Jan 2018] Research/FPT updates – ACTION: Walker will look into the MFW pre-spawn mortality study to see where it is at.

  - [Jan 2018] 18OVE002 – Maintenance schedules – ACTION: Walker will send the maintenance schedule to NOAA.

  - [Apr 2017] Form task group to examine adult fish facility operations to incorporate into the WFOP (Walker). Pending in the next couple of months

  - [Jul 2017] Contact Art Armour regarding Minto TDG gage data uploaded to the website in a readily-retrievable form that is regularly updated. Pending. There are some problems with gauge readings. The housing around the gauge is solid. They are going to try a perforated housing so the water is flowing through it. All the software to add the TDG information to the PLC has been purchased.

- Updates

  - HMT Updates

    - North Santiam

    - South Santiam

    - McKenzie

    - Middle Fork

  - HGMP updates

  - Research/FPT updates

  - Water Quality Updates

  - Flow update

  - BPA updates

  - Cougar Fish Facility

  - Fall Creek Fish Facility

- Willamette Valley Contract Status

  - Willamette Hatcheries (ODFW) – Awarded, current. Option year mod by 1 Sept 2018.

  - Trout (Desert Springs) – Awarded, current. Option for base amount of 100K lbs for 2019 delivery awarded 31 December 2017.

  - Monitoring and Evaluation – Not awarded. Scope of work in development.

- Coordination/Notification forms (need concurrence/discussion)

  - 18LOP01 MFR Lookout Point Dam Hydraulic Fluid Release

  - 18WVP01 Trout and M&E

- Fish Operations Plan:  WFOP homepage: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Willamette_Coordination/WFOP/

  - Status of the 2018 WFOP

  - Change forms

    - 18OVE002 – Maintenance schedules (pending)

    - 18NS003 – Maintenance Periods (pending)

    - 18MCK003 – Fish Passage RO (pending)

- Task Group Updates.

  - Summer Steelhead (Traylor/Taylor)

  - SWIFT, Flow task group (Piaskowski)