|  | # January | February | March | April | May | June |
| --- | --- | --- | --- | --- | --- | --- |
| Steering Team | 1/5 Steering Team: - Review annual plan | 2/2 Steering Team: - Budget Check-in - Review annual plan | 3/2 Steering Team - Budget update - WFDWG update - Check-in/Update on IMs - Review sub-basin planning tables; provide input to RM&E in prep for Joint ST/RME meeting - Prepare agenda for Managers Forum - Identify potential issues for elevation to Managers Forum. | 4/6 Steering Team - Flow Team update (or May?) - Review special/critical ops for implementation - Check-in/Update on IMs - Budget check-in - Final preparations for Managers Forum - Discuss needs/timing to prepare for Middle Fork 2021 check-point | 5/4 Steering Team - Follow-up from April Managers Forum - Updates from technical teams - Check-in/Update on IMs - Assist with issue resolution, as needed -Plan/agenda for June/July Managers Forum (if needed) | 6/1 Steering Team: - Check-in/Update on IMs - Updates from all technical teams - Assist with issue resolution, as needed |
| Joint RME/ST & RM&E Team Meetings | 1/28 RM&E Team: - Updates on studies - Review proposals - Review annual plan - Update Sub-basin planning spreadsheet for coming FY - Discuss next steps in drafting Sub-Basin RM&E Plans | 2/25 RM&E Team: - Discuss learnings from WSR - Discuss concept needs/next steps for FY22 - Continue work on sub-basin planning tables | 3/25 RM&E Team: - Continued discussion on concept papers & study proposals - Review ST input on the Sub-basin planning tables; update and prep for Joint meeting in April. - Discuss needs/timing to prepare for Middle Fork 2021 Check-point | 4/? Joint Steering & RM&E Team meeting (date TBD) - Set side boards/ guidance for RM&E for next FY. - Identify information needs, decisions to be made and by when - Determine concepts needed to fill gaps in sub-basin planning tables. - Revise sub-basin RM&E planning tables as needed (incorporate info learned from WSR) - Identify decisions needed from the May Managers Forum | 5/27 RM&E Team: - Submit and review concepts | 6/24 RM&E Team: - Review / refine RM&E concepts - Prep for joint RME/ST meeting |
| Managers Forum Meetings, Other Events/ Milestones |  | Willamette Basin Fisheries Science Review: dates for virtual presentations? 2/4 - Solicitation Announcement for HTT Projects. |  | 4/16 - HTT Project Applications due to OWEB Managers Forum: - Discuss budgetary issue resolution process and needs - Brief up on Joint ST/RME meeting as needed |  | 6/28-7/9 – HTT Site Tours for potential habitat projects Managers Forum: - Review budget - Decision check-point for Middle Fork passage? - BiOp lawsuit next steps |
|  | July | August | September | October | November | December |
| Steering Team | Steering Team: - No ST meeting in July | 8/3 Steering Team: -Review COE’s construction work plans for next FY -Follow-up from Joint Team meeting - Check-in/Update on IMs -Habitat Team update - Prepare/finalize agenda for Managers Forum (as needed) | 9/7 Steering Team: - Budget close-out - Check-in/Update on IMs - Check-in on RM&E proposals - WFDWG update | 10/5 Steering Team: - Corps project plan for next FY. - Check-in/Update on IMs - Budget kickoff - Habitat & Flow Team updates - ODFW Habitat TP MOU update/ WWMP Dual Credit projects determined by HTT - Prepare for Managers Forum (as needed) | 11/2 Steering Team -Finalize agenda for Managers Forum - Annual IM lookback and planning - Presentation on the Willamette Program for next year (RME program of work and other things COE has budgeted for. Includes which RME studies may be funded). -Reflect on lessons learned in 2021 |  |
| Joint RM&E/ST & RM&E Team Meetings | 7/6 Joint Steering & RM&E Team Meeting: - Prioritize concepts - “back-check” concepts. 7/22 RM&E Team - Call for proposals? | 8/26 RM&E Team: - Review Call for proposals (Late July/early August) | 9/23 RM&E Team: - Technical review and presentation of proposals | 10/28 RM&E Team: - Corps contracting for next FY projects. - Plan and next steps for updating sub-basin planning spreadsheet for coming FY - Strategic research planning session. | 11/25 RM&E Team- RESCHEDULE -Updates on contracting and studies | 12/23 RM&E Team- RESCHEDULE -Updates on contracting and studies |
| Managers Forum Meetings, Other Events/ Milestones |  | Managers Forum: - Next steps on Middle Fork passage - Update on IMs |  | 10/7 – HTT Funding recommendations to BPA | Managers Forum: Review progress on implementing BiOp and Recovery Plans; look back on 2021, planning for next FY |  |